<Customer Name>

Windows 11 Endpoint Security Hardening

Low-Level Design – CIS Benchmark Implementation

Windows 11 managed by Microsoft Intune  •  CIS Intune Windows 11 v5.0.0 and Defender Antivirus v1.0.0

| Prepared for | <Customer Name> |
| --- | --- |
| Prepared by | <Organisation Name> |
| Document version | 1.0 |
| Date | 28 September 2026 |
| Status | Released for review |
| Classification | Confidential |

Document Control

### Version history

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 21 September 2026 | <Author Name> | Initial draft – scope, approach and design |
| 0.5 | 25 September 2026 | <Author Name> | Benchmark reconciliation, deployment plan, appendices |
| 1.0 | 28 September 2026 | <Author Name> | Released for review and approval |

### Reviewers

| Name | Role | Date | Signature |
| --- | --- | --- | --- |
| <Name> | Security Architect |  |  |
| <Name> | Endpoint Engineering Lead (Intune) |  |  |
| <Name> | Identity Lead (Entra ID) |  |  |
| <Name> | Vulnerability Management Lead (Qualys) |  |  |

### Approvers

| Name | Role | Date | Signature |
| --- | --- | --- | --- |
| <Name> | Head of IT Infrastructure |  |  |
| <Name> | Chief Information Security Officer |  |  |

### Related documents and deliverables

| Reference | Document / file | Purpose |
| --- | --- | --- |
| REF-01 | CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 | Configuration baseline – Windows 11 |
| REF-02 | CIS Microsoft Intune for Microsoft Defender Antivirus Benchmark v1.0.0 | Configuration baseline – Defender Antivirus |
| REF-03 | CIS_Win11_Intune_Policies_v5.zip | Intune policy package (JSON policies, remediation, import script) |
| REF-04 | CIS_Win11_Intune_coverage.xlsx | CIS-to-policy traceability – Windows 11 and Defender |
| REF-05 | Qualys Policy Compliance – CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 | Compliance measurement (section 7.1) |
| REF-06 | Windows Server Security Hardening – Low-Level Design | Companion design for Windows Server 2022/2019/2016 |

Contents

# 1 Introduction

## 1.1 Purpose

This Low-Level Design (LLD) describes the configuration, deployment and operation of security hardening for <Customer Name> Windows 11 endpoints managed by Microsoft Intune. The hardening is based on the CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 and the CIS Microsoft Intune for Microsoft Defender Antivirus Benchmark v1.0.0, and is measured by Qualys Policy Compliance against the same benchmark.

The document is the configuration record for the implementation: it defines every policy and script, the values chosen where the benchmark leaves a decision to the organisation, the deployment sequence, the validation approach and the operating model. The complete configuration tables and scripts are included in the appendices so that the design can be rebuilt without external material.

## 1.2 Scope

| Area | In scope | Delivery mechanism |
| --- | --- | --- |
| Windows 11 (Enterprise / Education / Pro) | CIS Level 1, Level 2 and BitLocker profiles | Microsoft Intune – Settings Catalog |
| Microsoft Defender Antivirus | CIS Level 1 and Level 2, including ASR rules | Microsoft Intune – Settings Catalog |
| Device compliance | CIS compliance items (BitLocker, Secure Boot, TPM, firewall, antivirus) | Microsoft Intune – Compliance policy |
| Windows services | CIS section 82 services | Microsoft Intune – Remediations |
| Compliance measurement | Qualys Policy Compliance, monthly reporting per host | Qualys Cloud Agent |

Out of scope

- Windows Server (covered by the companion Windows Server Security Hardening LLD), Windows 10, macOS, iOS/iPadOS and Android.

- Microsoft Edge and Microsoft 365 Apps CIS benchmarks (separate Qualys policies; can follow the same approach).

- Application-level hardening and third-party software configuration.

- Software vulnerability remediation (patching) – covered by the vulnerability management process.

## 1.3 Audience

Security architecture, endpoint engineering (Intune), identity (Entra ID), vulnerability management, service desk and change management.

## 1.4 Assumptions

- Windows 11 devices are Microsoft Entra ID joined or hybrid joined and enrolled in Microsoft Intune; Intune is the authority for device configuration (co-management workloads moved to Intune where applicable).

- Licensing includes Microsoft Intune Plan 1 and Microsoft Defender for Endpoint (or equivalent).

- The Qualys Cloud Agent with the Policy Compliance module is deployed to all in-scope devices.

- A test environment (virtual machines) and a pilot group of IT-owned devices are available.

- Changes are raised and approved through the standard change management process before each deployment ring.

## 1.5 Dependencies and prerequisites

| # | Dependency | Owner | Required before |
| --- | --- | --- | --- |
| 1 | Qualys library policy imported (section 7.1) and assigned to the Windows 11 asset group | Vulnerability Management | Baseline scan |
| 2 | Entra ID security groups for deployment rings and exceptions (section 5.4) | Identity team | Pilot |
| 3 | Account with Intune Administrator role (PIM activated) and PowerShell 7 workstation | Endpoint engineering | Policy import |
| 4 | Windows LAPS enabled in Entra ID device settings | Identity team | LAPS policy assigned |
| 5 | Organisation values agreed: logon banner, renamed admin/guest names | Security Architect | Policy import |
| 6 | Inventory of SMB servers, NAS and printers used by endpoints (SMB 3.1.1 / encryption support) | Infrastructure | SMB policy beyond pilot |
| 7 | Existing baselines and Endpoint security policies identified for removal | Endpoint engineering | Pilot |

## 1.6 Terminology

| Term | Definition |
| --- | --- |
| ASR | Attack Surface Reduction – Microsoft Defender rules that block common attack techniques |
| BL | CIS BitLocker profile – BitLocker settings benchmarked separately from Level 1/2 |
| CIS | Center for Internet Security – publisher of the CIS Benchmarks |
| CSP | Configuration Service Provider – the Windows MDM interface Intune writes settings to |
| L1 / L2 | CIS Level 1 (essential, low impact) and Level 2 (defence in depth, higher impact) profiles |
| LAPS | Windows Local Administrator Password Solution |
| LLD | Low-Level Design |
| MDM | Mobile Device Management – the channel Intune uses to configure Windows |
| PC | Qualys Policy Compliance module |
| SDDL | Security Descriptor Definition Language – string format for Windows permissions |
| Settings Catalog | Intune policy type exposing Windows CSP and ADMX settings |
| VBS / HVCI | Virtualisation-based Security / Hypervisor-protected Code Integrity (memory integrity) |
| WHfB | Windows Hello for Business |

# 2 Executive Summary

Qualys Policy Compliance scans against the CIS Level 1 benchmark currently report approximately 40% compliance across the Windows estate. On Intune-managed Windows 11 devices there are two causes: many CIS settings are not configured, and part of the configuration is evaluated against Group Policy registry locations rather than the MDM (Intune) locations where Intune writes settings.

This design closes the gap:

- Windows 11 is configured exclusively through Microsoft Intune using a policy set built from the CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 and the CIS Microsoft Intune for Microsoft Defender Antivirus Benchmark v1.0.0.

- Compliance is measured with the matching Qualys *CIS Microsoft Intune for Windows 11 Benchmark v5.0.0* policy, so configuration and measurement use the same benchmark.

- Higher-impact items (Level 2, BitLocker, the Level 2 services and SMB hardening) are separated into their own policies or switches so they can be assigned after testing.

- Compliance is reported monthly per host, with a documented exception process for justified deviations.

### Expected coverage

| Benchmark | Level 1 | Level 2 | BitLocker |
| --- | --- | --- | --- |
| CIS Intune Windows 11 v5.0.0 | 307 of 307 (100%) | 63 of 83 (+20 optional services) | 29 of 29 |
| CIS Intune Defender Antivirus v1.0.0 | 52 of 52 | 3 of 3 | – |

Coverage counts CIS recommendations delivered once the design is fully deployed. Items controlled by switches or separate assignments are counted as covered and are enabled in the rollout plan after testing. The target is ≥ 95% Qualys CIS Level 1 compliance on pilot devices before production rollout, with every remaining finding remediated or registered as an approved exception.

# 3 Solution Architecture

## 3.1 Overview

Windows 11 settings are delivered as Microsoft Intune policies and enforced at every device check-in and at the 90-minute configuration refresh. Microsoft Entra ID provides device identity, ring and exception groups and Windows LAPS escrow. Qualys Policy Compliance measures each device against the CIS Microsoft Intune for Windows 11 benchmark.

Figure 1 – Windows 11 hardening architecture

## 3.2 Components

| Component | Role in the solution |
| --- | --- |
| Microsoft Intune – Settings Catalog | 23 configuration policies (Windows 11 L1/L2/BitLocker and Defender Antivirus) |
| Microsoft Intune – Compliance | Evaluates BitLocker, Secure Boot, code integrity, firewall, TPM, antivirus and antispyware |
| Microsoft Intune – Remediations | Detects and disables the Windows services listed in CIS section 82 on a daily schedule |
| Microsoft Entra ID | Device identity, ring and exception groups, Windows LAPS password escrow |
| Microsoft Defender Antivirus | Antivirus, cloud protection, network protection and ASR rules configured to CIS |
| Windows LAPS | Rotates and escrows the local administrator password in Entra ID |
| Qualys Cloud Agent – Policy Compliance | Evaluates each device against the CIS Intune Windows 11 library policy |

## 3.3 Benchmark and measurement alignment

Qualys evaluates each device against one CIS library policy. The configuration must be built from the same benchmark and version, otherwise controls added in newer versions fail and values changed between versions are reported as deviations.

| Configuration source | CIS benchmark (configuration) | Qualys library policy (measurement) |
| --- | --- | --- |
| Intune policy package | CIS Microsoft Intune for Windows 11 v5.0.0 + Defender Antivirus v1.0.0 | CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 |

## 3.4 Why the Intune benchmark is used

The general (Group Policy) CIS Windows 11 benchmark checks registry locations under HKLM\SOFTWARE\Policies. Intune writes most settings through the MDM channel to HKLM\SOFTWARE\Microsoft\PolicyManager. A device correctly configured by Intune can therefore fail the Group Policy benchmark. The CIS Microsoft Intune for Windows 11 benchmark, and the matching Qualys policy, evaluate the MDM locations and the precedence between MDM and Group Policy, so configuration and measurement are consistent.

Design rule: Windows 11 devices are not hardened with scripts or GPOs. Intune is the single source of configuration; the only script is the services Remediation, because CIS itself requires custom handling for service start-up types.

# 4 Design Decisions

| ID | Decision | Rationale | Impact |
| --- | --- | --- | --- |
| DD-01 | Windows 11 is configured only through Intune (Settings Catalog, Compliance, Remediations). | Continuous enforcement and reporting; avoids MDM/GPO conflicts; matches the Qualys Intune benchmark. | Existing GPO/scripted hardening for Windows 11 is retired. |
| DD-02 | Benchmarks: CIS Intune Windows 11 v5.0.0 and Defender Antivirus v1.0.0. | Latest versions available in the Qualys library. | Qualys policy must be the same version. |
| DD-03 | Level 1 is mandatory for all devices; Level 2 is assigned to an opt-in group. | Level 2 has higher user and application impact. | Two assignment scopes. |
| DD-04 | BitLocker (BL profile) is a separate policy. | May already be managed by an existing encryption policy. | Assign only where no other BitLocker policy exists. |
| DD-05 | Services (CIS section 82) are enforced by an Intune Remediation. | CIS marks these as requiring PowerShell; Intune service settings are unreliable. | Daily detection; Level 2 services off by default. |
| DD-06 | Policies are grouped by functional area and level. | Readable in the portal; an area can be excluded during troubleshooting. | 23 policies instead of several hundred. |
| DD-07 | Organisation-specific values are documented (section 5.5) and held in one policy. | CIS leaves them to the organisation. | Must be completed before import. |
| DD-08 | No overlapping baselines on the same device. | Conflicting values for the same setting are not applied by Intune. | Existing security baselines unassigned from in-scope groups. |
| DD-09 | Exceptions are implemented with exclusion groups per policy. | The baseline stays identical for all other devices. | One group per approved exception area. |
| DD-10 | ASR rules that CIS allows in Audit are deployed in Audit first. | Collect telemetry before blocking line-of-business behaviour. | Move to Block after review (section 5.6.13). |
| DD-11 | Windows LAPS with password backup to Entra ID. | Unique, rotated local administrator passwords. | LAPS enabled in Entra ID first. |
| DD-12 | Compliance measured monthly in Qualys with a formal exception register. | Evidence for audit; controlled deviations. | Exceptions have owner, justification and expiry. |

# 5 Windows 11 Design (Microsoft Intune)

## 5.1 Management model and prerequisites

- Devices: Windows 11 22H2 or later (24H2 recommended), Entra ID joined or hybrid joined, enrolled in Intune with the device configuration workload managed by Intune.

- Editions: Enterprise or Education recommended. Some settings only apply to these editions (for example Credential Guard and diagnostic data level "Security"); on Pro the policy reports "Not applicable" for those settings.

- Hardware: TPM 2.0, UEFI Secure Boot and virtualisation support for VBS/HVCI and Credential Guard.

- Microsoft Defender Antivirus is the active antivirus (not passive mode) for the Defender settings to take effect.

## 5.2 Naming convention

| Object | Convention | Example |
| --- | --- | --- |
| Settings Catalog policy (Windows) | CIS W11 v5 - <Level> - <Area> | CIS W11 v5 - L1 - User Rights |
| Settings Catalog policy (Defender) | CIS Defender AV v1 - <Level> - <Area> | CIS Defender AV v1 - L1 - Attack Surface Reduction rules |
| Compliance policy | CIS W11 v5 - L1 - Compliance | – |
| Remediation | CIS W11 v5 - System Services (section 82) | – |
| Entra ID group | GRP-W11-CIS-<Scope> | GRP-W11-CIS-Ring1-Pilot |

## 5.3 Policy inventory

| # | Intune object | Level | Count | Content |
| --- | --- | --- | --- | --- |
| 1 | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | L1 | 1 | 17 ASR rules: Block where CIS requires Block, Audit where CIS allows Audit or higher. |
| 2 | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | L1 | 33 | Real-time, behaviour, script, archive, email and download scanning; cloud protection (High, extended timeout); PUA; network protection; scan schedule; signature updates; remediation actions. |
| 3 | CIS Defender AV v1 - L2 - Microsoft Defender Antivirus | L2 | 3 | Level 2 Defender settings: Watson events disabled, warn verdicts converted to block, Remote Encryption Protection aggressiveness Medium. |
| 4 | CIS W11 v5 - BL - BitLocker | BL | 9 | OS and fixed drive recovery options, encryption type, XTS-AES 256, removable drive write protection, device installation restrictions. |
| 5 | CIS W11 v5 - L1 - Administrative Templates - System and Network | L1 | 53 | Lock screen, MS Security Guide (SMBv1 disabled, UAC for local accounts, certificate padding), MSS legacy settings, DNS/mDNS, hardened UNC paths, print spooler and RPC, credential delegation, device installation, event logs, logon options. |
| 6 | CIS W11 v5 - L1 - Administrative Templates - Windows Components | L1 | 44 | AutoPlay, SmartScreen, credential UI, File Explorer, Remote Desktop, PowerShell logging, WinRM, Windows Store and Windows Update components. |
| 7 | CIS W11 v5 - L1 - Auditing | L1 | 27 | Advanced audit policy: account logon, account management, detailed tracking, logon/logoff, object access, policy change, privilege use, system. |
| 8 | CIS W11 v5 - L1 - Device Guard, VBS and LSA | L1 | 7 | Credential Guard, System Guard secure launch, memory integrity (HVCI), LSA protected process, custom SSP/AP blocking. |
| 9 | CIS W11 v5 - L1 - Firewall | L1 | 3 | Domain, Private and Public profiles on; inbound blocked; notifications off; dropped/successful connection logging, 16 MB logs. |
| 10 | CIS W11 v5 - L1 - LAPS | L1 | 5 | Local administrator password backed up to Microsoft Entra ID, 15+ characters, full complexity, 30-day rotation, reset after use. |
| 11 | CIS W11 v5 - L1 - Local Policies - Security Options | L1 | 26 | Guest account disabled, UAC behaviour, LAN Manager/NTLM restrictions, anonymous access restrictions, SMB signing, inactivity limit. |
| 12 | CIS W11 v5 - L1 - Organisation Settings (EDIT BEFORE IMPORT) | L1 | 4 | Renamed administrator and guest accounts, logon banner title and text. |
| 13 | CIS W11 v5 - L1 - Privacy and Experience | L1 | 27 | Cortana, Spotlight and consumer experiences, privacy, search, Store auto-update, Enhanced Phishing Protection, sudo, telemetry, Wi-Fi Sense, Sandbox, wireless display, Windows Ink. |
| 14 | CIS W11 v5 - L1 - SMB Client and Server | L1 | 14 | SMB authentication rate limiter, insecure guest logon auditing, SMB encryption and signing auditing, minimum SMB 3.1.1, mailslots disabled, client encryption required. |
| 15 | CIS W11 v5 - L1 - System Services | L1 | 4 | Xbox services set to Disabled (the remaining services are handled by the Remediation). |
| 16 | CIS W11 v5 - L1 - User Rights | L1 | 33 | User rights assignments: local and RDP logon, backup/restore, debug, "No One" rights, deny rights for guests and local accounts. |
| 17 | CIS W11 v5 - L1 - Windows Hello for Business | L1 | 3 | PIN minimum length 6, TPM required, enhanced sign-in security for external peripherals. |
| 18 | CIS W11 v5 - L1 - Windows Update, Delivery Optimisation and Config Refresh | L1 | 7 | Automatic updates, deferrals, preview builds, Delivery Optimisation download mode, Intune config refresh every 90 minutes. |
| 19 | CIS W11 v5 - L2 - Administrative Templates - System and Network | L2 | 23 | Level 2 settings for this area (assigned to GRP-W11-CIS-Level2 only). Lock screen, MS Security Guide (SMBv1 disabled, UAC for local accounts, certificate padding), MSS legacy settings, DNS/mDNS, hardened UNC paths, print spooler and RPC, credential delegation, device installation, event logs, logon options. |
| 20 | CIS W11 v5 - L2 - Administrative Templates - Windows Components | L2 | 16 | Level 2 settings for this area (assigned to GRP-W11-CIS-Level2 only). AutoPlay, SmartScreen, credential UI, File Explorer, Remote Desktop, PowerShell logging, WinRM, Windows Store and Windows Update components. |
| 21 | CIS W11 v5 - L2 - Local Policies - Security Options | L2 | 2 | Level 2 settings for this area (assigned to GRP-W11-CIS-Level2 only). Guest account disabled, UAC behaviour, LAN Manager/NTLM restrictions, anonymous access restrictions, SMB signing, inactivity limit. |
| 22 | CIS W11 v5 - L2 - Privacy and Experience | L2 | 21 | Level 2 settings for this area (assigned to GRP-W11-CIS-Level2 only). Cortana, Spotlight and consumer experiences, privacy, search, Store auto-update, Enhanced Phishing Protection, sudo, telemetry, Wi-Fi Sense, Sandbox, wireless display, Windows Ink. |
| 23 | CIS W11 v5 - L2 - User Rights | L2 | 1 | Level 2 settings for this area (assigned to GRP-W11-CIS-Level2 only). User rights assignments: local and RDP logon, backup/restore, debug, "No One" rights, deny rights for guests and local accounts. |
| 24 | CIS W11 v5 - L1 - Compliance | L1 | 7 | Compliance policy – BitLocker, Secure Boot, code integrity, firewall, TPM, antivirus, antispyware required. |
| 25 | CIS W11 v5 - System Services (section 82) | L1 (+L2) | 36 | Remediation – 16 Level 1 services disabled daily; 20 Level 2 services behind $IncludeLevel2. |

Counts are top-level settings; dependent child settings are included in each setting. The full configuration of each policy (setting, definition ID and value) is in Appendix B.

## 5.4 Assignment model

| Group | Type | Members | Assigned objects |
| --- | --- | --- | --- |
| GRP-W11-CIS-Ring0-Lab | Assigned | Lab / test virtual machines | All objects (L1, L2, BL, Defender, Compliance, Remediation) |
| GRP-W11-CIS-Ring1-Pilot | Assigned | IT and security team devices | L1, BL, Defender L1, Compliance, Remediation |
| GRP-W11-CIS-Ring2-Early | Assigned / dynamic | 10–20% of devices, representative of each business unit | As Ring 1 |
| GRP-W11-CIS-Ring3-Production | Dynamic (all corporate Windows 11 devices) | All remaining devices | As Ring 1 |
| GRP-W11-CIS-Level2 | Assigned | High-security devices (privileged access, finance) | L2 policies, Defender L2, Remediation with Level 2 services |
| GRP-W11-CIS-Excl-<Area> | Assigned | Devices with an approved exception | Excluded from the specific policy only |

Exclusions: Exceptions are implemented by excluding a group from one policy (for example the SMB policy), never by editing the baseline for everyone. Each exclusion group maps to a record in the exception register (section 7.5).

## 5.5 Organisation-specific values

CIS leaves the following values to the organisation. The values below are configured in the policy package and must be confirmed by the Security Architect before import.

| CIS ID | Value configured |
| --- | --- |
| 4.11.35.4.10.1 | Remote Desktop idle session limit = 15 minutes (CIS: 15 minutes or less, not never). |
| 4.11.53.1 | PowerShell script block logging: invocation start/stop events = off (CIS leaves this open; "on" creates very large logs). |
| 4.11.53.2 | PowerShell transcription folder = empty (Windows default: each user's Documents folder). Set a central folder if you collect transcripts. |
| 4.11.53.2 | PowerShell transcription invocation headers = on. |
| 49.25 | UAC prompt for administrators = Prompt for consent on the secure desktop. |
| 81.3 | Windows diagnostic data = Required (Basic). "Security" (0) is also CIS-compliant but only on Enterprise/Education. |
| 37.6 | Firewall log (Domain) = %SystemRoot%\System32\logfiles\firewall\domainfw.log |
| 37.13 | Firewall log (Private) = %SystemRoot%\System32\logfiles\firewall\privatefw.log |
| 37.22 | Firewall log (Public) = %SystemRoot%\System32\logfiles\firewall\publicfw.log |
| 49.3 | Rename administrator account – <agreed name> (CHANGE-ME in the Organisation Settings policy) |
| 49.4 | Rename guest account – <agreed name> (CHANGE-ME in the Organisation Settings policy) |
| 49.9 / 49.10 | Logon banner title and text – <approved legal text> (CHANGE-ME in the Organisation Settings policy) |
| Defender 2.28 / 2.29 | Cloud block level High; cloud extended timeout 50 seconds |
| Defender 2.42–2.46 | Daily quick scan at 12:00; signature update every 4 hours |
| Defender 2.41 | Remote Encryption Protection – Block |
| Defender 2.48–2.50 | Moderate, High and Severe threats – Remove |

## 5.6 Configuration by area

### 5.6.1 Administrative Templates – System and Network

Configures the ADMX-backed system and network settings. Notable items: SMBv1 client and server disabled; hardened UNC paths for NETLOGON and SYSVOL with mutual authentication, integrity and privacy; Print Spooler remote RPC endpoint disabled and RPC over TCP enforced; boot-start driver policy; device metadata retrieval blocked; WDigest disabled; LSA custom SSP loading blocked.

Impact / considerations: Hardened UNC paths require domain controllers that support SMB signing and encryption. Point and Print restrictions show a warning and elevation prompt when installing printer drivers.

### 5.6.2 Administrative Templates – Windows Components

Configures Windows components: AutoPlay disabled for all drives, SmartScreen for Explorer, password reveal button hidden, Remote Desktop encryption level High and secure RPC, PowerShell script block logging and transcription, WinRM client/service without Basic authentication or unencrypted traffic, event log sizes.

Impact / considerations: PowerShell transcription writes to the user Documents folder unless a central path is defined (section 5.5).

### 5.6.3 Local Policies – Security Options

Security options equivalent to the Group Policy "Security Options" node: guest account disabled, blank passwords limited to console, LAN Manager authentication level NTLMv2 only, NTLM SSP minimum session security, anonymous enumeration blocked, remote SAM calls restricted to Administrators, UAC admin approval mode and secure desktop.

Impact / considerations: NTLMv2-only can affect very old devices (legacy NAS, printers). Standard users are denied elevation (automatically deny elevation requests).

### 5.6.4 User Rights

Restricts user rights assignments to the CIS values. "No One" rights are configured with the blank value (<![CDATA[]]>) as required by the Intune CSP.

Impact / considerations: Local logon is limited to Administrators and Users; network access to Administrators and Remote Desktop Users; guests and local accounts are denied RDP and network logon.

### 5.6.5 Auditing

Advanced audit policy subcategories per CIS, including credential validation, account and group management, process creation, logon/logoff, removable storage, policy change, sensitive privilege use (Success) and security system events.

Impact / considerations: Increases Security event log volume; forward to SIEM where available.

### 5.6.6 Firewall

All three firewall profiles on with inbound connections blocked by default, notifications off and logging of dropped and successful connections. The Public profile ignores locally defined firewall and IPsec rules.

Impact / considerations: Applications that require inbound connections need rules delivered by Intune.

### 5.6.7 SMB Client and Server

SMB authentication rate limiter (2000 ms), auditing of clients/servers not supporting signing or encryption, insecure guest logon auditing, minimum SMB 3.1.1, mailslots disabled, SMB client encryption required.

Impact / considerations: Highest-risk policy. Devices cannot connect to SMB servers that do not support SMB 3.1.1 and encryption (older NAS, printers/scanners, Windows Server 2012 R2 and older). Validate against the SMB inventory before Ring 2.

### 5.6.8 Device Guard, VBS and LSA

Virtualisation-based security with Secure Boot, memory integrity (HVCI) with UEFI lock, Credential Guard, System Guard secure launch, LSA protected process.

Impact / considerations: Incompatible drivers are blocked by HVCI; test on each hardware model. UEFI lock prevents remote disablement.

### 5.6.9 Windows Hello for Business and LAPS

PIN minimum length 6, TPM required, enhanced anti-spoofing and enhanced sign-in security. Windows LAPS backs up the local administrator password to Entra ID with 15-character complex passwords rotated every 30 days and after use.

Impact / considerations: LAPS requires Windows LAPS enabled in Entra ID device settings.

### 5.6.10 Updates, Delivery Optimisation and Config Refresh

Automatic updates, feature update deferral 180 days, quality update deferral 0 days, preview builds disabled, Delivery Optimisation not set to Internet peering, Intune config refresh every 90 minutes to re-apply drifted settings.

Impact / considerations: Check alignment with existing Windows Update rings to avoid conflicting deferral values.

### 5.6.11 Privacy and Experience

Consumer features, Spotlight and suggestions disabled, diagnostic data Required, search and Cortana restrictions, Store auto-update, Enhanced Phishing Protection notifications, sudo disabled, Wi-Fi Sense auto-connect disabled.

Impact / considerations: Low user impact.

### 5.6.12 BitLocker (BL profile)

Recovery options for OS and fixed drives, XTS-AES 256 encryption, full-disk encryption type, write access denied to unprotected removable drives, device class installation restrictions.

Impact / considerations: Assign only where no other BitLocker policy exists; removable drives must be encrypted before writing.

### 5.6.13 Microsoft Defender Antivirus and ASR

Defender real-time, behaviour, archive, script, email and download scanning; cloud protection High with extended timeout; block at first sight; network protection in block mode; PUA protection; daily quick scan; 4-hour signature updates; sample submission (safe samples); remediation actions. ASR: 11 rules in Block, 6 rules in Audit (all Office child processes, prevalence/age, obfuscated scripts, Office communication apps, PSExec/WMI, advanced ransomware protection).

Impact / considerations: Review ASR audit events in Microsoft Defender for 2–4 weeks before switching Audit rules to Block. Add ASR exclusions only for signed, admin-controlled paths.

### 5.6.14 Compliance policy

The compliance policy requires: bitLockerEnabled, secureBootEnabled, codeIntegrityEnabled, activeFirewallRequired, tpmRequired, antivirusRequired, antiSpywareRequired. Non-compliant devices are marked immediately (a grace period can be set in the portal). Conditional Access may use the compliance state after the pilot.

### 5.6.15 Services Remediation

The Remediation pair (Appendix D and E) runs daily as SYSTEM in 64-bit PowerShell. Detection reports non-compliance when any listed service is installed and not Disabled; remediation stops the service and sets it to Disabled (with a registry fallback). "Not installed" is treated as compliant as CIS allows.

| CIS ID | Level | Service |
| --- | --- | --- |
| 82.1 | L2 | Bluetooth Audio Gateway Service (BTAGService) |
| 82.2 | L2 | Bluetooth Support Service (bthserv) |
| 82.3 | L1 | Computer Browser (Browser) |
| 82.4 | L2 | Downloaded Maps Manager (MapsBroker) |
| 82.5 | L2 | GameInput Service (GameInputSvc) |
| 82.6 | L2 | Geolocation Service (lfsvc) |
| 82.7 | L1 | IIS Admin Service (IISADMIN) |
| 82.8 | L1 | Infrared monitor service (irmon) |
| 82.9 | L2 | Link-Layer Topology Discovery Mapper (lltdsvc) |
| 82.10 | L1 | LxssManager (LxssManager) |
| 82.11 | L1 | Microsoft FTP Service (FTPSVC) |
| 82.12 | L2 | Microsoft iSCSI Initiator Service (MSiSCSI) |
| 82.13 | L1 | OpenSSH SSH Server (sshd) |
| 82.14 | L2 | Print Spooler (Spooler) |
| 82.15 | L2 | Problem Reports and Solutions Control Panel Support (wercplsupport) |
| 82.16 | L2 | Remote Access Auto Connection Manager (RasAuto) |
| 82.17 | L2 | Remote Desktop Configuration (SessionEnv) |
| 82.18 | L2 | Remote Desktop Services (TermService) |
| 82.19 | L2 | Remote Desktop Services UserMode Port Redirector (UmRdpService) |
| 82.20 | L1 | Remote Procedure Call (RPC) Locator (RpcLocator) |
| 82.21 | L2 | Remote Registry (RemoteRegistry) |
| 82.22 | L1 | Routing and Remote Access (RemoteAccess) |
| 82.23 | L2 | Server (LanmanServer) |
| 82.24 | L1 | Simple TCP/IP Services (simptcp) |
| 82.25 | L2 | SNMP Service (SNMP) |
| 82.26 | L1 | Special Administration Console Helper (sacsvr) |
| 82.27 | L1 | SSDP Discovery (SSDPSRV) |
| 82.28 | L1 | UPnP Device Host (upnphost) |
| 82.29 | L1 | Web Management Service (WMSvc) |
| 82.30 | L2 | Windows Error Reporting Service (WerSvc) |
| 82.31 | L2 | Windows Event Collector (Wecsvc) |
| 82.32 | L1 | Windows Media Player Network Sharing Service (WMPNetworkSvc) |
| 82.33 | L1 | Windows Mobile Hotspot Service (icssvc) |
| 82.34 | L2 | Windows PushToInstall Service (PushToInstall) |
| 82.35 | L2 | Windows Remote Management (WS-Management) (WinRM) |
| 82.36 | L1 | World Wide Web Publishing Service (W3SVC) |

## 5.7 Known impacts and mitigations

| Setting / area | Potential impact | Mitigation |
| --- | --- | --- |
| SMB 3.1.1 minimum, SMB client encryption | Access to legacy SMB servers, NAS, scanners fails | Inventory; upgrade targets; exception group GRP-W11-CIS-Excl-SMB |
| NTLMv2 only / anonymous restrictions | Legacy devices cannot authenticate | Identify via NTLM audit events before Ring 2 |
| HVCI / Credential Guard | Incompatible drivers blocked; some VPN/virtualisation tools affected | Test per hardware model; update drivers |
| User rights (logon / RDP) | Remote support or kiosk accounts denied logon | Use groups in Remote Desktop Users; exception where required |
| Firewall inbound block | Peer-to-peer tools or local server software unreachable | Deliver explicit inbound rules through Intune |
| ASR rules | Office macros or scripts blocked | Audit mode first; exclusions for signed paths |
| Removable drive write protection (BL) | Unencrypted USB drives are read-only | Communicate; provide encrypted drives |
| UAC – standard users denied elevation | Self-service installs fail | Company Portal / packaged deployments |
| Level 2 services (Remediation) | Printing, RDP, file sharing, Bluetooth disabled | Only for GRP-W11-CIS-Level2 |

## 5.8 Coexistence with other policies

- Unassign the Microsoft Security Baselines and any previous CIS or hardening policies from in-scope groups before Ring 1. When two policies set the same setting to different values Intune reports a conflict and applies neither value.

- Existing Endpoint security policies for Firewall, Antivirus, ASR, BitLocker, Account protection and LAPS must be removed or reconciled with the policies in this design.

- For hybrid joined devices, enable "MDM wins over Group Policy" or remove legacy GPOs for the same settings so that Qualys evaluates the Intune values.

# 6 Implementation and Deployment Plan

## 6.1 Phases

| Phase | Activities | Exit criteria |
| --- | --- | --- |
| 0 – Preparation | Approve LLD; agree organisation values; create groups; import Qualys policy; baseline scan; SMB/NTLM inventory; identify conflicting baselines | Baseline Qualys report stored; change approved |
| 1 – Lab (Ring 0) | Import the Intune package; assign to lab VMs; validate | All policies "Succeeded"; no import errors; lab Qualys ≥ 95% L1 |
| 2 – Pilot (Ring 1) | Assign to IT devices; 2 weeks of operation; collect ASR audit data | No P1/P2 incidents; issues resolved or excepted |
| 3 – Early adopters (Ring 2) | 10–20% of devices per business unit | Service desk volume within tolerance; Qualys trend improving |
| 4 – Production (Ring 3) | All remaining devices | Qualys ≥ 95% L1 estate-wide or exceptions registered |
| 5 – Steady state | Monthly scans and reports; quarterly review; ASR Audit rules moved to Block | Operating model in place (section 8) |

Figure 2 – Deployment rings

## 6.2 Implementation steps

- Extract CIS_Win11_Intune_Policies_v5.zip to the administration workstation.

- Edit SettingsCatalog\CIS W11 v5 - L1 - Organisation Settings (EDIT BEFORE IMPORT).json: replace the four CHANGE-ME values with the approved values.

- Review the values in section 5.5; adjust the JSON files if different values were approved.

- Open PowerShell 7 and run: .\Import-CISPolicies.ps1 -TenantId <tenant-id> -WhatIf – confirm the list of objects.

- Run the import without -WhatIf (optionally -SkipLevel2 / -SkipBitLocker). Sign in with an Intune Administrator account.

- In the Intune admin center verify 23 configuration policies, 1 compliance policy and 1 remediation exist and are unassigned.

- Assign the policies to GRP-W11-CIS-Ring0-Lab; assign the Remediation with a daily schedule.

- On a lab device run a sync (Settings > Accounts > Access work or school > Info > Sync) and confirm each policy reports Succeeded (Devices > Configuration > policy > Device status).

- Run a Qualys Policy Compliance evaluation on the lab devices and review failed controls.

- Progress through Rings 1–3 according to section 6.1, adding each ring group to the existing assignments.

## 6.3 Rollback

| Scenario | Rollback method |
| --- | --- |
| Single policy causes an issue | Add the affected devices to GRP-W11-CIS-Excl-<Area> (excluded from that policy) or remove the ring group from the policy assignment. |
| Settings persist after removal | Most Settings Catalog settings revert when the policy is removed; security options and user rights written through the policy CSP can persist – deploy a temporary policy with the default values. |
| Remediation | Remove the assignment; re-enable services manually or with a reverse script if required. |

## 6.4 Change management

Each ring is a separate change: standard change for Ring 0 and Ring 1, normal change with CAB approval for Rings 2 and 3. Changes include this LLD version, the list of assigned objects, the rollback method and the Qualys evidence from the previous ring.

# 7 Validation and Compliance Reporting

## 7.1 Qualys Policy Compliance configuration

| Step | Configuration |
| --- | --- |
| Import policies | Policy Compliance > Policies > New > Import from Library: CIS Microsoft Intune for Windows 11 Benchmark v5.0.0. Import an unlocked copy if controls need to be customised. |
| Asset scope | Assign the policy to the Windows 11 Intune asset group or tag (for example W11-Intune). |
| Data collection | Cloud Agent with Policy Compliance enabled; configuration profile collects compliance data at least daily. |
| Scheduled reporting | Monthly Policy Report grouped by host, scheduled on the first business day; email notification to the vulnerability management distribution list. |
| Per-host evidence | Individual Host Report for audit requests; Compliance Scorecard for trend reporting. |

## 7.2 Test cases

| ID | Test | Expected result |
| --- | --- | --- |
| TC-01 | Import package with -WhatIf, then import | All objects listed; import completes without errors |
| TC-02 | Device sync on a lab device | All assigned policies report Succeeded; no Conflict or Error |
| TC-03 | Qualys evaluation on lab devices | ≥ 95% CIS Level 1 pass; failures explained |
| TC-04 | Standard user logon, RDP by authorised group, logon banner displayed | Logon succeeds; banner shown; unauthorised RDP denied |
| TC-05 | Access file shares on each server type, NAS and printer | Access succeeds or item recorded for SMB exception |
| TC-06 | Print to network printers | Printing works; driver install prompts as designed |
| TC-07 | Office macros and line-of-business apps | Work; ASR audit events reviewed |
| TC-08 | BitLocker encryption and recovery key in Entra ID | Encrypted with XTS-AES 256; key escrowed |
| TC-09 | LAPS password rotation and retrieval | Password visible in Entra ID; rotates after use |
| TC-10 | Remediation detection and remediation | Services disabled; status "Without issues" |
| TC-11 | Defender: EICAR test file, network protection test URL | Detected and blocked; events in Defender |
| TC-12 | Rollback of one policy on a lab device | Setting reverts as described in section 6.3 |

## 7.3 Acceptance criteria

- All test cases passed or accepted with an approved exception.

- Qualys CIS Level 1 compliance ≥ 95% in the pilot ring, and no increase in P1/P2 incidents attributable to the hardening.

- Exception register complete for every deliberately failed control.

## 7.4 Monitoring during rollout

- Intune: policy Device and user check-in status and Per-setting status; Reports > Device configuration; Remediations run status.

- Microsoft Defender: ASR rule audit/block reports; network protection events.

- Qualys per-host reports; service desk tickets tagged "CIS hardening".

## 7.5 Exception management

A control may fail deliberately when the CIS value breaks a business function. Each exception is recorded in the register and in Qualys (Policy Compliance > Exceptions) with:

- CIS ID and Qualys control ID

- Affected devices and the exclusion group

- Business justification and compensating controls

- Owner and approver (Security Architect)

- Expiry date (maximum 12 months) and review date

# 8 Operations

## 8.1 Roles and responsibilities

| Activity | Security Architect | Endpoint Engineering | Identity | Vulnerability Mgmt | Service Desk |
| --- | --- | --- | --- | --- | --- |
| Baseline definition and approval | A/R | C | C | C | I |
| Intune policy import and assignment | C | A/R | C | I | I |
| Ring and exception groups | C | R | A/R | I | – |
| Qualys policy configuration and reporting | C | I | I | A/R | – |
| Exception approval | A | R | R | C | I |
| Incident triage related to hardening | C | R | R | I | A/R |
| Quarterly baseline review | A/R | R | R | R | I |

R = Responsible, A = Accountable, C = Consulted, I = Informed.

## 8.2 Drift management

- Intune re-applies policy at every check-in and at the 90-minute config refresh interval.

- The Remediation re-checks services daily and corrects drift.

- Settings changed locally by administrators are overwritten at the next refresh; Qualys monthly reports confirm the state.

## 8.3 Baseline lifecycle

- Review new CIS benchmark versions quarterly. When Qualys publishes a newer library policy, compare the changes, update the Intune policies and move the Qualys policy version at the same time as the configuration.

- Record every change to this baseline as a new version of this LLD and of the policy package.

# 9 Risks and Mitigations

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Legacy SMB/NTLM dependencies break access to shares and devices | Medium | High | Inventory; phased rollout; exclusion group for SMB |
| R-02 | Conflicts with existing baselines leave settings unapplied | High | Medium | Remove overlapping policies; review conflicts in Intune |
| R-03 | Driver incompatibility with HVCI/Credential Guard | Low | High | Pilot per hardware model; driver updates |
| R-04 | ASR rules block business processes | Medium | Medium | Audit first; exclusions for signed paths; staged move to Block |
| R-05 | User productivity impact (UAC, removable drives, firewall) | Medium | Medium | Communication plan; Company Portal; exception process |
| R-06 | Qualys and configuration versions diverge after a CIS update | Medium | Medium | Quarterly review; change both together |
| R-07 | A Settings Catalog definition changes or is rejected on import | Low | Low | Import in lab first; remove only the rejected setting and document |

# Appendix A – CIS Recommendation Traceability

Every recommendation of the CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 and the CIS Microsoft Intune for Microsoft Defender Antivirus Benchmark v1.0.0, with the Intune object that implements it.

## A.1 CIS Microsoft Intune for Windows 11 v5.0.0

| CIS ID | Lvl | Recommendation | Implemented by | Status |
| --- | --- | --- | --- | --- |
| 1.1 | L1 | Ensure 'Allow Cortana Above Lock' is set to 'Block' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 1.2 | L1 | Ensure 'Allow Toasts' is set to 'Block' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 4.1.3.1 | L1 | Ensure 'Prevent enabling lock screen camera' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.1.3.2 | L1 | Ensure 'Prevent enabling lock screen slide show' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.4.1 | L1 | Ensure 'Apply UAC restrictions to local accounts on network logons' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.4.2 | L1 | Ensure 'Configure SMB v1 client driver' is set to 'Enabled: Disable driver (recommended)' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.4.3 | L1 | Ensure 'Configure SMB v1 server' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.4.4 | L1 | Ensure 'Enable Structured Exception Handling Overwrite Protection (SEHOP)' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.4.5 | L1 | Ensure 'WDigest Authentication' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.5.1 | L1 | Ensure 'MSS: (AutoAdminLogon) Enable Automatic Logon (not recommended)' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.5.2 | L1 | Ensure 'MSS: (DisableIPSourceRouting IPv6) IP source routing protection level (protects against packet spoofing)' is set to 'Enabled: Highest protection, source routing is completely disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.5.3 | L1 | Ensure 'MSS: (DisableIPSourceRouting) IP source routing protection level (protects against packet spoofing)' is set to 'Enabled: Highest protection, source routing is completely disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.5.4 | L2 | Ensure 'MSS: (DisableSavePassword) Prevent the dial-up password from being saved (recommended)' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.5.5 | L1 | Ensure 'MSS: (EnableICMPRedirect) Allow ICMP redirects to override OSPF generated routes' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.5.6 | L2 | Ensure 'MSS: (KeepAliveTime) How often keep-alive packets are sent in milliseconds' is set to 'Enabled: 300,000 or 5 minutes (recommended)' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.5.7 | L1 | Ensure 'MSS: (NoNameReleaseOnDemand) Allow the computer to ignore NetBIOS name release requests except from WINS servers' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.5.8 | L2 | Ensure 'MSS: (PerformRouterDiscovery) Allow IRDP to detect and configure Default Gateway addresses (could lead to DoS)' is set to 'Disabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.5.9 | L1 | Ensure 'MSS: (SafeDllSearchMode) Enable Safe DLL search mode (recommended)' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.5.10 | L2 | Ensure 'MSS: (TcpMaxDataRetransmissions IPv6) How many times unacknowledged data is retransmitted' is set to 'Enabled: 3' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.5.11 | L2 | Ensure 'MSS: (TcpMaxDataRetransmissions) How many times unacknowledged data is retransmitted' is set to 'Enabled: 3' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.5.12 | L1 | Ensure 'MSS: (WarningLevel) Percentage threshold for the security event log at which the system will generate a warning' is set to 'Enabled: 90% or less' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.6.4.1 | L1 | Ensure 'Turn off multicast name resolution' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.6.8.1 | L2 | Ensure 'Turn on Mapper I/O (LLTDIO) driver' is set to 'Disabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.6.8.2 | L2 | Ensure 'Turn on Responder (RSPNDR) driver' is set to 'Disabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.6.9.1 | L1 | Ensure 'Prohibit installation and configuration of Network Bridge on your DNS domain network' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.6.9.2 | L1 | Ensure 'Prohibit use of Internet Connection Sharing on your DNS domain network' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.6.9.3 | L1 | Ensure 'Require domain users to elevate when setting a network's location' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.6.11.1 | L1 | Ensure 'Hardened UNC Paths' is set to 'Enabled, with "Require Mutual Authentication", "Require Integrity", and “Require Privacy” set for all NETLOGON and SYSVOL shares' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.6.17.1 | L2 | Ensure 'Configuration of wireless settings using Windows Connect Now' is set to 'Disabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.6.17.2 | L2 | Ensure 'Prohibit access of the Windows Connect Now wizards' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.6.18.1 | L1 | Ensure 'Minimize the number of simultaneous connections to the Internet or a Windows Domain' is set to 'Enabled: 3 = Prevent Wi-Fi when on Ethernet' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.6.18.2 | L1 | Ensure 'Prohibit connection to non-domain networks when connected to domain authenticated network' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.7.1 | L1 | Ensure 'Allow Print Spooler to accept client connections' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.7.2 | L1 | Ensure 'Configure Redirection Guard: Redirection Guard Options' is set to 'Enabled: Redirection Guard Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.7.3 | L1 | Ensure 'Configure RPC connection settings: Protocol to use for outgoing RPC connections' is set to 'Enabled: RPC over TCP' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.7.4 | L1 | Ensure 'Configure RPC connection settings: Use authentication for outgoing RPC connections' is set to 'Enabled: Default' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.7.5 | L1 | Ensure 'Configure RPC listener settings: Authentication protocol to use for incoming RPC connections:' is set to 'Enabled: Negotiate' or higher | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.7.6 | L1 | Ensure 'Configure RPC listener settings: Protocols to allow for incoming RPC connections' is set to 'Enabled: RPC over TCP' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.7.7 | L1 | Ensure 'Configure RPC over TCP port: RPC over TCP port:' is set to 'Enabled: 0' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.7.8 | L1 | Ensure 'Limits print driver installation to Administrators' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.7.9 | L1 | Ensure 'Manage processing of Queue-specific files: Manage processing of Queue-Specific files' is set to 'Enabled: Limit Queue-specific files to Color profiles' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.7.10 | L1 | Ensure 'Point and Print Restrictions: When installing drivers for a new connection' is set to 'Enabled: Show warning and elevation prompt' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.7.11 | L1 | Ensure 'Point and Print Restrictions: When updating drivers for an existing connection' is set to 'Enabled: Show warning and elevation prompt' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.4.1 | L1 | Ensure 'Include command line in process creation events' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.5.1 | L1 | Ensure 'Encryption Oracle Remediation' is set to 'Enabled: Force Updated Clients' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.5.2 | L1 | Ensure 'Remote host allows delegation of non-exportable credentials' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.9.1.1 | BL | Ensure 'Prevent installation of devices using drivers that match these device setup classes' is set to 'Enabled' | CIS W11 v5 - BL - BitLocker | Included |
| 4.10.9.1.2 | BL | Ensure 'Prevent installation of devices using drivers that match these device setup classes: Also apply to matching devices that are already installed.' is set to 'True' (checked) | CIS W11 v5 - BL - BitLocker | Included |
| 4.10.9.1.3 | BL | Ensure 'Prevent installation of devices using drivers that match these device setup classes: Prevent installation of devices using drivers for these device setup' is set to 'IEEE 1394 device setup classes' | CIS W11 v5 - BL - BitLocker | Included |
| 4.10.9.2 | L1 | Ensure 'Prevent automatic download of applications associated with device metadata' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.13.1 | L1 | Ensure 'Boot-Start Driver Initialization Policy' is set to 'Enabled: Good, unknown and bad but critical' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.19.1 | L1 | Ensure 'Continue experiences on this device' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.20.1.1 | L2 | Ensure 'Turn off access to the Store' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.20.1.2 | L1 | Ensure 'Turn off downloading of print drivers over HTTP' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.20.1.3 | L2 | Ensure 'Turn off Help Experience Improvement Program (User)' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.20.1.4 | L2 | Ensure 'Turn off Internet Connection Wizard if URL connection is referring to Microsoft.com' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.20.1.5 | L1 | Ensure 'Turn off Internet download for Web publishing and online ordering wizards' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.20.1.6 | L2 | Ensure 'Turn off printing over HTTP' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.20.1.7 | L2 | Ensure 'Turn off Registration if URL connection is referring to Microsoft.com' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.20.1.8 | L2 | Ensure 'Turn off Search Companion content file updates' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.20.1.9 | L2 | Ensure 'Turn off the "Order Prints" picture task' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.20.1.10 | L2 | Ensure 'Turn off the "Publish to Web" task for files and folders' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.20.1.11 | L2 | Ensure 'Turn off the Windows Messenger Customer Experience Improvement Program' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.20.1.12 | L2 | Ensure 'Turn off Windows Customer Experience Improvement Program' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.20.1.13 | L2 | Ensure 'Turn off Windows Error Reporting' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.23.1 | L2 | Ensure 'Support device authentication using certificate' is set to 'Enabled: Automatic' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.24.1 | L1 | Ensure 'Allow Custom SSPs and APs to be loaded into LSASS' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.25.1 | L2 | Ensure 'Disallow copying of user input methods to the system account for sign-in' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.26.1 | L1 | Ensure 'Block user from showing account details on sign-in' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.26.2 | L1 | Ensure 'Do not display network selection UI' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.26.3 | L1 | Ensure 'Do not enumerate connected users on domain- joined computers' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.26.4 | L1 | Ensure 'Enumerate local users on domain-joined computers' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.26.5 | L1 | Ensure 'Turn off app notifications on the lock screen' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.26.6 | L1 | Ensure 'Turn off picture password sign-in' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.26.7 | L1 | Ensure 'Turn on convenience PIN sign-in' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.29.5.1 | L1 | Ensure 'Require a password when a computer wakes (on battery)' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.29.5.2 | L1 | Ensure 'Require a password when a computer wakes (plugged in)' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.30.1 | L1 | Ensure 'Configure Offer Remote Assistance' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.30.2 | L1 | Ensure 'Configure Solicited Remote Assistance' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.31.1 | L1 | Ensure 'Enable RPC Endpoint Mapper Client Authentication' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.31.2 | L1 | Ensure 'Restrict Unauthenticated RPC clients' is set to 'Enabled: Authenticated' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.40.5.1 | L2 | Ensure 'Microsoft Support Diagnostic Tool: Turn on MSDT interactive communication with support provider' is set to 'Disabled' | CIS W11 v5 - L2 - Administrative Templates - System and Network | Included |
| 4.10.44.1.1 | L1 | Ensure 'Enable Windows NTP Client' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.10.44.1.2 | L1 | Ensure 'Enable Windows NTP Server' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - System and Network | Included |
| 4.11.3.1 | L1 | Ensure 'Allow Microsoft accounts to be optional' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.3.2 | L2 | Ensure 'Block launching Universal Windows apps with Windows Runtime API access from hosted content.' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.5.1 | L1 | Ensure 'Do not preserve zone information in file attachments (User)' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.5.2 | L1 | Ensure 'Notify antivirus programs when opening attachments (User)' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.6.1 | L1 | Ensure 'Disallow Autoplay for non-volume devices' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.6.2 | L1 | Ensure 'Set the default behavior for AutoRun' is set to 'Enabled: Do not execute any autorun commands' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.6.3 | L1 | Ensure 'Turn off Autoplay' is set to 'Enabled: All drives' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.7.1.1 | BL | Ensure 'Choose how BitLocker-protected fixed drives can be recovered' is set to 'Enabled' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.1.2 | BL | Ensure 'Choose how BitLocker-protected fixed drives can be recovered: Recovery Key' is set to 'Enabled: Allow 256-bit recovery key' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.1.3 | BL | Ensure 'Choose how BitLocker-protected fixed drives can be recovered: Recovery Password' is set to 'Enabled: Allow 48-digit recovery password' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.1.4 | BL | Ensure 'Choose how BitLocker-protected fixed drives can be recovered: Allow data recovery agent' is set to 'Enabled: True' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.1.5 | BL | Ensure 'Choose how BitLocker-protected fixed drives can be recovered: Configure storage of BitLocker recovery information to AD DS' is set to 'Enabled: Backup recovery passwords and key packages' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.1.6 | BL | Ensure 'Choose how BitLocker-protected fixed drives can be recovered: Do not enable BitLocker until recovery information is stored to AD DS for fixed data drives' is set to 'Enabled: False' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.1.7 | BL | Ensure 'Choose how BitLocker-protected fixed drives can be recovered: Omit recovery options from the BitLocker setup wizard' is set to 'Enabled: True' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.1.8 | BL | Ensure 'Choose how BitLocker-protected fixed drives can be recovered: Save BitLocker recovery information to AD DS for fixed data drives' is set to 'Enabled: False' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.2.1 | BL | Ensure 'Choose how BitLocker-protected operating system drives can be recovered' is set to 'Enabled' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.2.2 | BL | Ensure 'Choose how BitLocker-protected operating system drives can be recovered: Recovery Key' is set to 'Enabled: Do not allow 256-bit recovery key' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.2.3 | BL | Ensure 'Choose how BitLocker-protected operating system drives can be recovered: Recovery Password' is set to 'Enabled: Require 48-digit recovery password' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.2.4 | BL | Ensure 'Choose how BitLocker-protected operating system drives can be recovered: Allow data recovery agent' is set to 'Enabled: False' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.2.5 | BL | Ensure 'Choose how BitLocker-protected operating system drives can be recovered: Configure storage of BitLocker recovery information to AD DS:' is set to 'Enabled: Store recovery passwords and key packages' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.2.6 | BL | Ensure 'Choose how BitLocker-protected operating system drives can be recovered: Do not enable BitLocker until recovery information is stored to AD DS for operating system drives' is set to 'Enabled: True' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.2.7 | BL | Ensure 'Choose how BitLocker-protected operating system drives can be recovered: Omit recovery options from the BitLocker setup wizard' is set to 'Enabled: True' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.2.8 | BL | Ensure 'Choose how BitLocker-protected operating system drives can be recovered: Save BitLocker recovery information to AD DS for operating system drives' is set to 'Enabled: True' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.2.9 | BL | Ensure 'Enforce drive encryption type on operating system drives: Select the encryption type: (Device)' is set to 'Enabled: Used Space Only encryption' or 'Enabled: Full encryption' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.3.1 | BL | Ensure 'Deny write access to removable drives not protected by BitLocker' is set to 'Enabled' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.3.2 | BL | Ensure 'Deny write access to removable drives not protected by BitLocker: Do not allow write access to devices configured in another organization' is set to 'Enabled: False' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.4 | BL | Ensure 'Choose drive encryption method and cipher strength (Windows 10 [Version 1511] and later): Select the encryption method for fixed data drives' is set to 'XTS-AES 128-bit (default)' or 'XTS-AES 256-bit' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.5 | BL | Ensure 'Choose drive encryption method and cipher strength (Windows 10 [Version 1511] and later): Select the encryption method for operating system drives' is set to 'XTS-AES 128-bit (default)' or 'XTS-AES 256-bit' | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.7.6 | BL | Ensure 'Choose drive encryption method and cipher strength (Windows 10 [Version 1511] and later): Select the encryption method for removable data drives' is set to 'XTS-AES 128-bit' or higher | CIS W11 v5 - BL - BitLocker | Included |
| 4.11.8.1 | L1 | Ensure 'Do not display the password reveal button' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.8.2 | L1 | Ensure 'Enumerate administrator accounts on elevation' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.8.3 | L1 | Ensure 'Prevent the use of security questions for local accounts' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.10.1 | L1 | Ensure 'Enable App Installer Experimental Features' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.10.2 | L1 | Ensure 'Enable App Installer Hash Override' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.10.3 | L1 | Ensure 'Enable App Installer ms-appinstaller protocol' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.15.1.1 | L1 | Ensure 'Control Event Log behavior when the log file reaches its maximum size' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.15.1.2 | L1 | Ensure 'Specify the maximum log file size (KB)' is set to 'Enabled: 32,768 or greater' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.15.2.1 | L1 | Ensure 'Control Event Log behavior when the log file reaches its maximum size' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.15.2.2 | L1 | Ensure 'Specify the maximum log file size (KB)' is set to 'Enabled: 196,608 or greater' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.15.3.1 | L1 | Ensure 'Control Event Log behavior when the log file reaches its maximum size' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.15.3.2 | L1 | Ensure 'Specify the maximum log file size (KB)' is set to 'Enabled: 32,768 or greater' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.15.4.1 | L1 | Ensure 'Control Event Log behavior when the log file reaches its maximum size' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.15.4.2 | L1 | Ensure 'Specify the maximum log file size (KB)' is set to 'Enabled: 32,768 or greater' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.18.1 | L1 | Ensure 'Configure Windows Defender SmartScreen' is set to 'Enabled: Warn and prevent bypass' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.18.2 | L1 | Ensure 'Turn off Data Execution Prevention for Explorer' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.18.3 | L1 | Ensure 'Turn off heap termination on corruption' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.18.4 | L1 | Ensure 'Turn off shell protocol protected mode' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.27.1 | L1 | Ensure 'Block all consumer Microsoft account user authentication' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.30.1 | L1 | Ensure 'Prevent users from sharing files within their profile. (User)' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.34.1 | L2 | Ensure 'Turn off Push To Install service' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.35.3.2 | L1 | Ensure 'Do not allow passwords to be saved' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.2.1 | L2 | Ensure 'Allow users to connect remotely by using Remote Desktop Services' is set to 'Disabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.3.1 | L2 | Ensure 'Do not allow COM port redirection' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.3.2 | L1 | Ensure 'Do not allow drive redirection' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.3.3 | L2 | Ensure 'Do not allow LPT port redirection' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.3.4 | L2 | Ensure 'Do not allow supported Plug and Play device redirection' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.3.5 | L2 | Ensure 'Restrict clipboard transfer from server to client' is set to 'Enabled: Disable clipboard transfers from server to client' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.9.1 | L1 | Ensure 'Always prompt for password upon connection' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.9.2 | L1 | Ensure 'Require secure RPC communication' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.9.3 | L1 | Ensure 'Require use of specific security layer for remote (RDP) connections' is set to 'Enabled: SSL' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.9.4 | L1 | Ensure 'Require user authentication for remote connections by using Network Level Authentication' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.9.5 | L1 | Ensure 'Set client connection encryption level' is set to 'Enabled: High Level' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.10.1 | L2 | Ensure 'Set time limit for active but idle Remote Desktop Services sessions' is set to 'Enabled: 15 minutes or less, but not Never (0)' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Your choice applied |
| 4.11.35.4.10.2 | L2 | Ensure 'Set time limit for disconnected sessions' is set to 'Enabled: 1 minute' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.35.4.11.1 | L1 | Ensure 'Do not delete temp folders upon exit' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.36.1 | L1 | Ensure 'Prevent downloading of enclosures' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.41.1 | L1 | Ensure 'Turn off the offer to update to the latest version of Windows' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.41.2 | L2 | Ensure 'Turn off the Store application' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.48.1 | L2 | Ensure 'Prevent Internet Explorer security prompt for Windows Installer scripts' is set to 'Disabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.49.1 | L1 | Ensure 'Enable MPR notifications for the system' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.49.2 | L1 | Ensure 'Sign-in and lock last interactive user automatically after a restart' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.51.2.1 | L2 | Ensure 'Prevent Codec Download (User)' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.53.1 | L2 | Ensure 'Turn on PowerShell Script Block Logging' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Your choice applied |
| 4.11.53.2 | L2 | Ensure 'Turn on PowerShell Transcription' is set to 'Enabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Your choice applied |
| 4.11.54.1.1 | L1 | Ensure 'Allow Basic authentication' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.54.1.2 | L1 | Ensure 'Allow unencrypted traffic' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.54.1.3 | L1 | Ensure 'Disallow Digest authentication' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.54.2.1 | L1 | Ensure 'Allow Basic authentication' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.54.2.2 | L2 | Ensure 'Allow remote server management through WinRM' is set to 'Disabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 4.11.54.2.3 | L1 | Ensure 'Allow unencrypted traffic' is set to 'Disabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.54.2.4 | L1 | Ensure 'Disallow WinRM from storing RunAs credentials' is set to 'Enabled' | CIS W11 v5 - L1 - Administrative Templates - Windows Components | Included |
| 4.11.55.1 | L2 | Ensure 'Allow Remote Shell Access' is set to 'Disabled' | CIS W11 v5 - L2 - Administrative Templates - Windows Components | Included |
| 6.1 | L1 | Ensure 'Account Logon Audit Credential Validation' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.2 | L1 | Ensure 'Account Logon Logoff Audit Account Lockout' is set to include 'Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.3 | L1 | Ensure 'Account Logon Logoff Audit Group Membership' is set to include 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.4 | L1 | Ensure 'Account Logon Logoff Audit Logoff' is set to include 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.5 | L1 | Ensure 'Account Logon Logoff Audit Logon' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.6 | L1 | Ensure 'Account Management Audit Application Group Management' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.7 | L1 | Ensure 'Audit Authentication Policy Change' is set to include 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.8 | L1 | Ensure 'Audit Authorization Policy Change' is set to include 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.9 | L1 | Ensure 'Audit Changes to Audit Policy' is set to include 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.10 | L1 | Ensure 'Audit File Share Access' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.11 | L1 | Ensure 'Audit Other Logon Logoff Events' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.12 | L1 | Ensure 'Audit Security Group Management' is set to include 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.13 | L1 | Ensure 'Audit Security System Extension' is set to include 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.14 | L1 | Ensure 'Audit Special Logon' is set to include 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.15 | L1 | Ensure 'Audit User Account Management' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.16 | L1 | Ensure 'Detailed Tracking Audit PNP Activity' is set to include 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.17 | L1 | Ensure 'Detailed Tracking Audit Process Creation' is set to include 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.18 | L1 | Ensure 'Object Access Audit Detailed File Share' is set to include 'Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.19 | L1 | Ensure 'Object Access Audit Other Object Access Events' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.20 | L1 | Ensure 'Object Access Audit Removable Storage' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.21 | L1 | Ensure 'Policy Change Audit MPSSVC Rule Level Policy Change' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.22 | L1 | Ensure 'Policy Change Audit Other Policy Change Events' is set to include 'Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.23 | L1 | Ensure 'Privilege Use Audit Sensitive Privilege Use' is set to 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.24 | L1 | Ensure 'System Audit I Psec Driver' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.25 | L1 | Ensure 'System Audit Other System Events' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 6.26 | L1 | Ensure 'System Audit Security State Change' is set to include 'Success' | CIS W11 v5 - L1 - Auditing | Included |
| 6.27 | L1 | Ensure 'System Audit System Integrity' is set to 'Success and Failure' | CIS W11 v5 - L1 - Auditing | Included |
| 8.1 | BL | Ensure 'Require Device Encryption' is set to 'Enabled' | CIS W11 v5 - BL - BitLocker | Included |
| 8.2 | BL | Ensure 'Allow Warning For Other Disk Encryption' is set to 'Disabled' | CIS W11 v5 - BL - BitLocker | Included |
| 8.3 | BL | Ensure 'Allow Warning For Other Disk Encryption: Allow Standard User Encryption' is set to 'Enabled' | CIS W11 v5 - BL - BitLocker | Included |
| 12.1 | L2 | Ensure 'Allow Camera' is set to 'Not allowed' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 15.1 | L1 | Ensure 'Config refresh' is set to 'Enabled' | CIS W11 v5 - L1 - Windows Update, Delivery Optimisation and Config Refresh | Included |
| 15.2 | L1 | Ensure 'Refresh cadence' is set to '90' (or less) | CIS W11 v5 - L1 - Windows Update, Delivery Optimisation and Config Refresh | Included |
| 22.1 | L1 | Ensure 'DO Download Mode' is NOT set to 'HTTP blended with Internet Peering' | CIS W11 v5 - L1 - Windows Update, Delivery Optimisation and Config Refresh | Included |
| 23.1 | L1 | Ensure 'Configure System Guard Launch' is set to 'Unmanaged Enables Secure Launch if supported by hardware' | CIS W11 v5 - L1 - Device Guard, VBS and LSA | Included |
| 23.2 | L1 | Ensure 'Credential Guard' is set to 'Enabled with UEFI lock' | CIS W11 v5 - L1 - Device Guard, VBS and LSA | Included |
| 23.3 | L1 | Ensure 'Enable Virtualization Based Security' is set to 'Enable virtualization based security' | CIS W11 v5 - L1 - Device Guard, VBS and LSA | Included |
| 23.4 | L1 | Ensure 'Require Platform Security Features' is set to 'Turns on VBS with Secure Boot' or higher | CIS W11 v5 - L1 - Device Guard, VBS and LSA | Included |
| 27.1 | BL | Ensure 'Device Enumeration Policy' is set to 'Block all (most restrictive)' | CIS W11 v5 - BL - BitLocker | Included |
| 33.1 | L1 | Ensure 'Allow Cortana' is set to 'Block' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 33.2 | L1 | Ensure 'Allow Spotlight Collection (User)' is set to '0' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 33.3 | L2 | Ensure 'Allow Windows Spotlight (User)' is set to 'Block' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 33.4 | L1 | Ensure 'Disable Consumer Account State Content' is set to 'Enabled' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 33.5 | L1 | Ensure 'Do not show feedback notifications' is set to 'Feedback notifications are disabled' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 37.1 | L1 | Ensure 'Enable Domain Network Firewall' is set to 'True' | CIS W11 v5 - L1 - Firewall | Included |
| 37.2 | L1 | Ensure 'Enable Domain Network Firewall: Default Inbound Action for Domain Profile' is set to 'Block' | CIS W11 v5 - L1 - Firewall | Included |
| 37.3 | L1 | Ensure 'Enable Domain Network Firewall: Disable Inbound Notifications' is set to 'True' | CIS W11 v5 - L1 - Firewall | Included |
| 37.4 | L1 | Ensure 'Enable Domain Network Firewall: Enable Log Dropped Packets' is set to 'Yes: Enable Logging Of Dropped Packets' | CIS W11 v5 - L1 - Firewall | Included |
| 37.5 | L1 | Ensure 'Enable Domain Network Firewall: Enable Log Success Connections' is set to 'Enable Logging Of Successful Connections' | CIS W11 v5 - L1 - Firewall | Included |
| 37.6 | L1 | Ensure 'Enable Domain Network Firewall: Log File Path' is configured | CIS W11 v5 - L1 - Firewall | Your choice applied |
| 37.7 | L1 | Ensure 'Enable Domain Network Firewall: Log Max File Size' is set to '16,384 KB or greater' | CIS W11 v5 - L1 - Firewall | Included |
| 37.8 | L1 | Ensure 'Enable Private Network Firewall' is set to 'True' | CIS W11 v5 - L1 - Firewall | Included |
| 37.9 | L1 | Ensure 'Enable Private Network Firewall: Default Inbound Action for Private Profile' is set to 'Block' | CIS W11 v5 - L1 - Firewall | Included |
| 37.10 | L1 | Ensure 'Enable Private Network Firewall: Disable Inbound Notifications' is set to 'True' | CIS W11 v5 - L1 - Firewall | Included |
| 37.11 | L1 | Ensure 'Enable Private Network Firewall: Enable Log Success Connections' is set to 'Enable Logging Of Successful Connections' | CIS W11 v5 - L1 - Firewall | Included |
| 37.12 | L1 | Ensure 'Enable Private Network Firewall: Enable Log Dropped Packets' is set to 'Yes: Enable Logging Of Dropped Packets' | CIS W11 v5 - L1 - Firewall | Included |
| 37.13 | L1 | Ensure 'Enable Private Network Firewall: Log File Path' is configured | CIS W11 v5 - L1 - Firewall | Your choice applied |
| 37.14 | L1 | Ensure 'Enable Private Network Firewall: Log Max File Size' is set to '16,384 KB or greater' | CIS W11 v5 - L1 - Firewall | Included |
| 37.15 | L1 | Ensure 'Enable Public Network Firewall' is set to 'True' | CIS W11 v5 - L1 - Firewall | Included |
| 37.16 | L1 | Ensure 'Enable Public Network Firewall: Allow Local Ipsec Policy Merge' is set to 'False' | CIS W11 v5 - L1 - Firewall | Included |
| 37.17 | L1 | Ensure 'Enable Public Network Firewall: Allow Local Policy Merge' is set to 'False' | CIS W11 v5 - L1 - Firewall | Included |
| 37.18 | L1 | Ensure 'Enable Public Network Firewall: Default Inbound Action for Public Profile' is set to 'Block' | CIS W11 v5 - L1 - Firewall | Included |
| 37.19 | L1 | Ensure 'Enable Public Network Firewall: Disable Inbound Notifications' is set to 'True' | CIS W11 v5 - L1 - Firewall | Included |
| 37.20 | L1 | Ensure 'Enable Public Network Firewall: Enable Log Dropped Packets' is set to 'Yes: Enable Logging Of Dropped Packets' | CIS W11 v5 - L1 - Firewall | Included |
| 37.21 | L1 | Ensure 'Enable Public Network Firewall: Enable Log Success Connections' is set to 'Enable Logging Of Successful Connections' | CIS W11 v5 - L1 - Firewall | Included |
| 37.22 | L1 | Ensure 'Enable Public Network Firewall: Log File Path' is configured | CIS W11 v5 - L1 - Firewall | Your choice applied |
| 37.23 | L1 | Ensure 'Enable Public Network Firewall: Log Max File Size' is set to '16,384 KB or greater' | CIS W11 v5 - L1 - Firewall | Included |
| 45.1 | L1 | Ensure 'Audit Client Does Not Support Encryption' is set to 'Enabled' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 45.2 | L1 | Ensure 'Audit Client Does Not Support Signing' is set to 'Enabled' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 45.3 | L1 | Ensure 'Audit Insecure Guest Logon' is set to 'Enabled' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 45.4 | L1 | Ensure 'Auth Rate Limiter Delay In Ms' is set to '2000' or higher | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 45.5 | L1 | Ensure 'Enable Auth Rate Limiter' is set to 'Enabled' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 45.6 | L1 | Ensure 'Enable Mailslots' is set to 'Disabled' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 45.7 | L1 | Ensure 'Min Smb2 Dialect' is set to '3.1.1' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 46.1 | L1 | Ensure 'Audit Insecure Guest Logon' is set to 'Enabled' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 46.2 | L1 | Ensure 'Audit Server Does Not Support Encryption' is set to 'Enabled' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 46.3 | L1 | Ensure 'Audit Server Does Not Support Signing' is set to 'Enabled' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 46.4 | L1 | Ensure 'Enable insecure guest logons' is set to 'Disabled' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 46.5 | L1 | Ensure Enable Mailslots' is set to 'Disabled' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 46.6 | L1 | Ensure 'Min Smb2 Dialect' is set to '3.1.1' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 46.7 | L1 | Ensure 'Require Encryption' is set to 'Enabled' | CIS W11 v5 - L1 - SMB Client and Server | Included |
| 47.1 | L2 | Ensure 'Disallow KMS Client Online AVS Validation' is set to 'Allow' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 49.1 | L1 | Ensure 'Accounts: Enable Guest account status' is set to 'Disabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.2 | L1 | Ensure 'Accounts: Limit local account use of blank passwords to console logon only' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.3 | L1 | Configure 'Accounts: Rename administrator account' | CIS W11 v5 - L1 - Organisation Settings (EDIT BEFORE IMPORT) | Edit before import |
| 49.4 | L1 | Configure 'Accounts: Rename guest account' | CIS W11 v5 - L1 - Organisation Settings (EDIT BEFORE IMPORT) | Edit before import |
| 49.5 | L2 | Ensure 'Devices: Prevent users from installing printer drivers when connecting to shared printers' is set to 'Enable' | CIS W11 v5 - L2 - Local Policies - Security Options | Included |
| 49.6 | L1 | Ensure 'Interactive logon: Do not display last signed-in' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.7 | L2 | Ensure 'Interactive logon: Do not require CTRL+ALT+DEL' is set to 'Disabled' | CIS W11 v5 - L2 - Local Policies - Security Options | Included |
| 49.8 | L1 | Ensure 'Interactive logon: Machine inactivity limit' is set to '900 or fewer second(s), but not 0' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.9 | L1 | Configure 'Interactive logon: Message text for users attempting to log on' | CIS W11 v5 - L1 - Organisation Settings (EDIT BEFORE IMPORT) | Edit before import |
| 49.10 | L1 | Configure 'Interactive logon: Message title for users attempting to log on' | CIS W11 v5 - L1 - Organisation Settings (EDIT BEFORE IMPORT) | Edit before import |
| 49.11 | L1 | Ensure 'Interactive logon: Smart card removal behavior' is set to 'Lock Workstation' or higher | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.12 | L1 | Ensure 'Microsoft network client: Digitally sign communications (always)' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.13 | L1 | Ensure 'Microsoft network client: Send unencrypted password to third-party SMB servers' is set to 'Disabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.14 | L1 | Ensure 'Microsoft network server: Digitally sign communications (always)' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.15 | L1 | Ensure 'Network access: Do not allow anonymous enumeration of SAM accounts' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.16 | L1 | Ensure 'Network access: Do not allow anonymous enumeration of SAM accounts and shares' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.17 | L1 | Ensure 'Network access: Restrict anonymous access to Named Pipes and Shares' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.18 | L1 | Ensure 'Network access: Restrict clients allowed to make remote calls to SAM' is set to 'Administrators: Remote Access: Allow' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.19 | L1 | Ensure 'Network security: Allow Local System to use computer identity for NTLM' is set to 'Allow' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.20 | L1 | Ensure 'Network Security: Allow PKU2U authentication requests' is set to 'Block' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.21 | L1 | Ensure 'Network security: LAN Manager authentication level' is set to 'Send NTLMv2 responses only. Refuse LM and NTLM' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.22 | L1 | Ensure 'Network Security Minimum Session Security For NTLMSSP Based Clients' is set to 'Require NTLM and 128-bit encryption' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.23 | L1 | Ensure 'Network Security Minimum Session Security For NTLMSSP Based Servers' is set to 'Require NTLM and 128-bit encryption' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.24 | L1 | Ensure 'Network security: Restrict NTLM: Audit Incoming NTLM Traffic' is set to 'Enable auditing for all accounts' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.25 | L1 | Ensure 'User Account Control: Behavior of the elevation prompt for administrators' is set to 'Prompt for consent on the secure desktop' or higher | CIS W11 v5 - L1 - Local Policies - Security Options | Your choice applied |
| 49.26 | L1 | Ensure 'User Account Control: Behavior of the elevation prompt for standard users' is set to 'Automatically deny elevation requests' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.27 | L1 | Ensure 'User Account Control: Detect application installations and prompt for elevation' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.28 | L1 | Ensure 'User Account Control: Only elevate UIAccess applications that are installed in secure locations' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.29 | L1 | Ensure 'User Account Control: Use Admin Approval Mode' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.30 | L1 | Ensure 'User Account Control: Switch to the secure desktop when prompting for elevation' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.31 | L1 | Ensure 'User Account Control: Run all administrators in Admin Approval Mode' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 49.32 | L1 | Ensure 'User Account Control: Virtualize file and registry write failures to per-user locations' is set to 'Enabled' | CIS W11 v5 - L1 - Local Policies - Security Options | Included |
| 50.1 | L1 | Ensure 'Configure Lsa Protected Process' is set to 'Enabled with UEFI Lock...' | CIS W11 v5 - L1 - Device Guard, VBS and LSA | Included |
| 54.1 | L2 | Ensure 'Allow Message Sync' is set to 'message sync is not allowed and cannot be changed by the user.' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 55.1 | L1 | Ensure 'Allow apps from the Microsoft app store to auto update' is set to 'Allowed' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 55.2 | L1 | Ensure 'Allow Game DVR' is set to 'Block' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 55.3 | L2 | Ensure 'Allow Shared User App Data' is set to 'Block' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 55.4 | L1 | Ensure 'Block Non Admin User Install' is set to 'Allow' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 55.5 | L2 | Ensure 'Disable Store Originated Apps' is set to 'Enabled' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 55.6 | L1 | Ensure 'MSI Allow user control over installs' is set to 'Disabled' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 55.7 | L1 | Ensure 'MSI Always install with elevated privileges' is set to 'Disabled' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 68.1 | L2 | Ensure 'Require Ipps Policy' is set to 'Enabled' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 69.1 | L2 | Ensure 'Allow Cross Device Clipboard' is set to 'Block' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 69.2 | L1 | Ensure 'Allow Input Personalization' is set to 'Block' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 69.3 | L2 | Ensure 'Disable Advertising ID' is set to 'Enabled' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 69.4 | L1 | Ensure 'Let Apps Activate With Voice Above Lock' is set to 'Enabled: Force Deny' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 69.5 | L2 | Ensure 'Upload User Activities' is set to 'Disabled' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 73.1 | L2 | Ensure 'Allow Cloud Search' is set to 'Not allowed' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 73.2 | L1 | Ensure 'Allow Indexing Encrypted Stores Or Items' is set to 'Block' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 73.3 | L1 | Ensure 'Allow Search To Use Location' is set to 'Block' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 73.4 | L2 | Ensure 'Allow search highlights' is set to '0' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 75.1 | L2 | Ensure 'Allow Online Tips' is set to 'Block' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 77.1.1 | L1 | Ensure 'Notify Malicious' is set to 'Enabled' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 77.1.2 | L1 | Ensure 'Notify Password Reuse' is set to 'Enabled' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 77.1.3 | L1 | Ensure 'Notify Unsafe App' is set to 'Enabled' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 77.1.4 | L1 | Ensure 'Service Enabled' is set to 'Enabled' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 80.1 | L1 | Ensure 'Enable Sudo' is set to 'Sudo is disabled' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 81.1 | L2 | Ensure 'Allow Font Providers' is set to 'Not allowed' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 81.2 | L2 | Ensure 'Allow Location' is set to 'Force Location Off...' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 81.3 | L1 | Ensure 'Allow Telemetry' is set to 'Basic' | CIS W11 v5 - L1 - Privacy and Experience | Your choice applied |
| 81.4 | L2 | Ensure 'Disable Enterprise Auth Proxy' is set to 'Enable' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 81.5 | L2 | Ensure 'Disable One Drive File Sync' is set to 'Sync Disabled' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 81.6 | L1 | Ensure 'Enable OneSettings Auditing' is set to 'Enabled' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 81.7 | L2 | Ensure 'Limit Diagnostic Log Collection' is set to 'Enabled' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 81.8 | L2 | Ensure 'Limit Dump Collection' is set to 'Enabled' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 82.1 | L2 | Ensure 'Bluetooth Audio Gateway Service (BTAGService)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.2 | L2 | Ensure 'Bluetooth Support Service (bthserv)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.3 | L1 | Ensure 'Computer Browser (Browser)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.4 | L2 | Ensure 'Downloaded Maps Manager (MapsBroker)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.5 | L2 | Ensure 'GameInput Service (GameInputSvc)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.6 | L2 | Ensure 'Geolocation Service (lfsvc)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.7 | L1 | Ensure 'IIS Admin Service (IISADMIN)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.8 | L1 | Ensure 'Infrared monitor service (irmon)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.9 | L2 | Ensure 'Link-Layer Topology Discovery Mapper (lltdsvc)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.10 | L1 | Ensure 'LxssManager (LxssManager)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.11 | L1 | Ensure 'Microsoft FTP Service (FTPSVC)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.12 | L2 | Ensure 'Microsoft iSCSI Initiator Service (MSiSCSI)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.13 | L1 | Ensure 'OpenSSH SSH Server (sshd)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.14 | L2 | Ensure 'Print Spooler (Spooler)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.15 | L2 | Ensure 'Problem Reports and Solutions Control Panel Support (wercplsupport)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.16 | L2 | Ensure 'Remote Access Auto Connection Manager (RasAuto)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.17 | L2 | Ensure 'Remote Desktop Configuration (SessionEnv)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.18 | L2 | Ensure 'Remote Desktop Services (TermService)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.19 | L2 | Ensure 'Remote Desktop Services UserMode Port Redirector (UmRdpService)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.20 | L1 | Ensure 'Remote Procedure Call (RPC) Locator (RpcLocator)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.21 | L2 | Ensure 'Remote Registry (RemoteRegistry)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.22 | L1 | Ensure 'Routing and Remote Access (RemoteAccess)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.23 | L2 | Ensure 'Server (LanmanServer)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.24 | L1 | Ensure 'Simple TCP/IP Services (simptcp)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.25 | L2 | Ensure 'SNMP Service (SNMP)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.26 | L1 | Ensure 'Special Administration Console Helper (sacsvr)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.27 | L1 | Ensure 'SSDP Discovery (SSDPSRV)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.28 | L1 | Ensure 'UPnP Device Host (upnphost)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.29 | L1 | Ensure 'Web Management Service (WMSvc)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.30 | L2 | Ensure 'Windows Error Reporting Service (WerSvc)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.31 | L2 | Ensure 'Windows Event Collector (Wecsvc)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.32 | L1 | Ensure 'Windows Media Player Network Sharing Service (WMPNetworkSvc)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.33 | L1 | Ensure 'Windows Mobile Hotspot Service (icssvc)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.34 | L2 | Ensure 'Windows PushToInstall Service (PushToInstall)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.35 | L2 | Ensure 'Windows Remote Management (WS-Management) (WinRM)' is set to 'Disabled' | Remediation: Detect/Remediate-CIS-Services.ps1 | Optional (switch) |
| 82.36 | L1 | Ensure 'World Wide Web Publishing Service (W3SVC)' is set to 'Disabled' or 'Not Installed' | Remediation: Detect/Remediate-CIS-Services.ps1 | Included |
| 82.37 | L1 | Ensure 'Xbox Accessory Management Service (XboxGipSvc)' is set to 'Disabled' | CIS W11 v5 - L1 - System Services | Included |
| 82.38 | L1 | Ensure 'Xbox Live Auth Manager (XblAuthManager)' is set to 'Disabled' | CIS W11 v5 - L1 - System Services | Included |
| 82.39 | L1 | Ensure 'Xbox Live Game Save (XblGameSave)' is set to 'Disabled' | CIS W11 v5 - L1 - System Services | Included |
| 82.40 | L1 | Ensure 'Xbox Live Networking Service (XboxNetApiSvc)' is set to 'Disabled' | CIS W11 v5 - L1 - System Services | Included |
| 90.1 | L1 | Ensure 'Access Credential Manager As Trusted Caller' is set to 'No One' | CIS W11 v5 - L1 - User Rights | Included |
| 90.2 | L1 | Ensure 'Access From Network' is set to 'Administrators, Remote Desktop Users' | CIS W11 v5 - L1 - User Rights | Included |
| 90.3 | L1 | Ensure 'Act As Part Of The Operating System' is set to 'No One' | CIS W11 v5 - L1 - User Rights | Included |
| 90.4 | L1 | Ensure 'Allow Local Log On' is set to 'Administrators, Users' | CIS W11 v5 - L1 - User Rights | Included |
| 90.5 | L1 | Ensure 'Backup Files And Directories' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 90.6 | L1 | Ensure 'Change System Time' is set to 'Administrators, LOCAL SERVICE' | CIS W11 v5 - L1 - User Rights | Included |
| 90.7 | L1 | Ensure 'Create Global Objects' is set to 'Administrators, LOCAL SERVICE, NETWORK SERVICE, SERVICE' | CIS W11 v5 - L1 - User Rights | Included |
| 90.8 | L1 | Ensure 'Create Page File' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 90.9 | L1 | Ensure 'Create Permanent Shared Objects' is set to 'No One' | CIS W11 v5 - L1 - User Rights | Included |
| 90.10 | L1 | Ensure 'Create Symbolic Links' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 90.11 | L1 | Ensure 'Create Token' is set to 'No One' | CIS W11 v5 - L1 - User Rights | Included |
| 90.12 | L1 | Ensure 'Debug Programs' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 90.13 | L1 | Ensure 'Deny Access From Network' to include 'Guests, Local account' | CIS W11 v5 - L1 - User Rights | Included |
| 90.14 | L1 | Ensure 'Deny Local Log On' to include 'Guests' | CIS W11 v5 - L1 - User Rights | Included |
| 90.15 | L1 | Ensure 'Deny Log On As Batch Job' to include 'Guests' | CIS W11 v5 - L1 - User Rights | Included |
| 90.16 | L1 | Ensure 'Deny Log On As Service Job' to include 'Guests' | CIS W11 v5 - L1 - User Rights | Included |
| 90.17 | L1 | Ensure 'Deny Remote Desktop Services Log On' to include 'Guests, Local account' | CIS W11 v5 - L1 - User Rights | Included |
| 90.18 | L1 | Ensure 'Enable Delegation' is set to 'No One' | CIS W11 v5 - L1 - User Rights | Included |
| 90.19 | L1 | Ensure 'Generate Security Audits' is set to 'LOCAL SERVICE, NETWORK SERVICE, RESTRICTED SERVICES\PrintSpoolerService' | CIS W11 v5 - L1 - User Rights | Included |
| 90.20 | L1 | Ensure 'Impersonate Client' is set to 'Administrators, LOCAL SERVICE, NETWORK SERVICE, SERVICE, RESTRICTED SERVICES\PrintSpoolerService' | CIS W11 v5 - L1 - User Rights | Included |
| 90.21 | L1 | Ensure 'Increase Scheduling Priority' is set to 'Administrators, Window Manager\Window Manager Group' | CIS W11 v5 - L1 - User Rights | Included |
| 90.22 | L1 | Ensure 'Load Unload Device Drivers' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 90.23 | L1 | Ensure 'Lock Memory' is set to 'No One' | CIS W11 v5 - L1 - User Rights | Included |
| 90.24 | L2 | Ensure 'Log On As Batch Job' is set to 'Administrators' | CIS W11 v5 - L2 - User Rights | Included |
| 90.25 | L1 | Ensure 'Manage auditing and security log' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 90.26 | L1 | Ensure 'Manage Volume' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 90.27 | L1 | Ensure 'Modify Firmware Environment' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 90.28 | L1 | Ensure 'Modify Object Label' is set to 'No One' | CIS W11 v5 - L1 - User Rights | Included |
| 90.29 | L1 | Ensure 'Profile Single Process' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 90.30 | L1 | Ensure 'Profile System Performance' is set to 'Administrators, NT SERVICE\WdiServiceHost' | CIS W11 v5 - L1 - User Rights | Included |
| 90.31 | L1 | Ensure 'Remote Shutdown' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 90.32 | L1 | Ensure 'Replace Process Level Token' is set to 'LOCAL SERVICE, NETWORK SERVICE' | CIS W11 v5 - L1 - User Rights | Included |
| 90.33 | L1 | Ensure 'Restore Files And Directories' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 90.34 | L1 | Ensure 'Shut Down The System' is set to 'Administrators, Users' | CIS W11 v5 - L1 - User Rights | Included |
| 90.35 | L1 | Ensure 'Take Ownership' is set to 'Administrators' | CIS W11 v5 - L1 - User Rights | Included |
| 91.1 | L1 | Ensure 'Hypervisor Enforced Code Integrity' is set to 'Enabled with UEFI lock' | CIS W11 v5 - L1 - Device Guard, VBS and LSA | Included |
| 91.2 | L1 | Ensure 'Require UEFI Memory Attributes Table' is set to 'Require UEFI Memory Attributes Table' | CIS W11 v5 - L1 - Device Guard, VBS and LSA | Included |
| 94.1 | L1 | Ensure 'Allow Auto Connect To Wi Fi Sense Hotspots' is set to 'Block' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 95.1 | L2 | Ensure 'Allow widgets' is set to 'Not allowed' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 98.1 | L1 | Ensure 'Enable ESS with Supported Peripherals' is set to 'Enhanced sign-in security will be enabled…' | CIS W11 v5 - L1 - Windows Hello for Business | Included |
| 98.2 | L1 | Ensure 'Facial Features Use Enhanced Anti Spoofing' is set to 'true' | CIS W11 v5 - L1 - Windows Hello for Business | Included |
| 98.3 | L1 | Ensure 'Minimum PIN Length' is set to '6 more character(s)' | CIS W11 v5 - L1 - Windows Hello for Business | Included |
| 98.4 | L1 | Ensure 'Require Security Device' is set to 'true' | CIS W11 v5 - L1 - Windows Hello for Business | Included |
| 99.1 | L2 | Ensure 'Allow suggested apps in Windows Ink Workspace' is set to 'Block' | CIS W11 v5 - L2 - Privacy and Experience | Included |
| 99.2 | L1 | Ensure 'Allow Windows Ink Workspace' is set to 'Enabled: but the user can't access it above the lock screen' OR 'Disabled' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 102.1 | L1 | Ensure 'Allow Clipboard Redirection' is set to 'Not allowed' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 102.2 | L1 | Ensure 'Allow Networking' is set to 'Not allowed' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 104.1 | L1 | Ensure 'Allow Auto Update' is set to 'Enabled' | CIS W11 v5 - L1 - Windows Update, Delivery Optimisation and Config Refresh | Included |
| 104.2 | L1 | Ensure 'Defer Feature Updates Period in Days' is set to 'Enabled: 180 or more days' | CIS W11 v5 - L1 - Windows Update, Delivery Optimisation and Config Refresh | Included |
| 104.3 | L1 | Ensure 'Manage preview builds' is set to 'Disable Preview builds' | CIS W11 v5 - L1 - Windows Update, Delivery Optimisation and Config Refresh | Included |
| 104.4 | L1 | Ensure 'Scheduled Install Day' is set to 'Every day' | CIS W11 v5 - L1 - Windows Update, Delivery Optimisation and Config Refresh | Included |
| 104.5 | L1 | Ensure 'Block "Pause Updates" ability' is set to 'Block' | CIS W11 v5 - L1 - Windows Update, Delivery Optimisation and Config Refresh | Included |
| 105.1 | L1 | Ensure 'Require PIN For Pairing' is set to 'Enabled: Pairing ceremony for new devices will always require a PIN' OR 'All pairings will require PIN' | CIS W11 v5 - L1 - Privacy and Experience | Included |
| 106.1.1 | L1 | Ensure 'Device Health: BitLocker' is set to 'Require' | CIS W11 v5 - L1 - Compliance | Included |
| 106.1.2 | L1 | Ensure 'Device Health: Secure Boot' is set to 'Require' | CIS W11 v5 - L1 - Compliance | Included |
| 106.1.3 | L1 | Ensure 'Device Health: Code integrity' is set to 'Require' | CIS W11 v5 - L1 - Compliance | Included |
| 106.2.1.1 | L1 | Ensure 'System Security: Device Security: Firewall' is set to 'Require' | CIS W11 v5 - L1 - Compliance | Included |
| 106.2.1.2 | L1 | Ensure 'System Security: Device Security: Trusted Platform Module (TPM)' is set to 'Require' | CIS W11 v5 - L1 - Compliance | Included |
| 106.2.1.3 | L1 | Ensure 'System Security: Device Security: Antivirus' is set to 'Require' | CIS W11 v5 - L1 - Compliance | Included |
| 106.2.1.4 | L1 | Ensure 'System Security: Device Security: Antispyware' is set to 'Require' | CIS W11 v5 - L1 - Compliance | Included |
| 107.1 | L1 | Ensure 'Backup Directory' is set to 'Backup the password to Azure AD only' | CIS W11 v5 - L1 - LAPS | Included |
| 107.2 | L1 | Ensure 'Password Age Days' is set to 'Configured: 30 or fewer' | CIS W11 v5 - L1 - LAPS | Included |
| 107.3 | L1 | Ensure 'Password Complexity' is set to 'Large letters + small letters + numbers + special characters' or higher | CIS W11 v5 - L1 - LAPS | Included |
| 107.4 | L1 | Ensure 'Password Length' is set to 'Configured: 15 or more' | CIS W11 v5 - L1 - LAPS | Included |
| 107.5 | L1 | Ensure 'Post-authentication actions' is set to 'Reset the password and logoff the managed account' or higher | CIS W11 v5 - L1 - LAPS | Included |
| 107.6 | L1 | Ensure 'Post Authentication Reset Delay' is set to 'Configured: 8 or fewer hours, but not 0' | CIS W11 v5 - L1 - LAPS | Included |

## A.2 CIS Microsoft Intune for Microsoft Defender Antivirus v1.0.0

| CIS ID | Lvl | Recommendation | Implemented by | Status |
| --- | --- | --- | --- | --- |
| 1.3.1 | L1 | Ensure 'Configure local setting override for reporting to Microsoft MAPS' is set to 'Disabled' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 1.3.2 | L1 | Ensure 'Configure the 'Block at First Sight' feature' is set to 'Enabled' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 1.8.1 | L1 | Ensure 'Turn on process scanning whenever real-time protection is enabled' is set to 'Enabled' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 1.10.1 | L2 | Ensure 'Configure Watson events' is set to 'Disabled' | CIS Defender AV v1 - L2 - Microsoft Defender Antivirus | Included |
| 1.14 | L1 | Ensure 'Turn off routine remediation' is set to 'Disabled' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.1 | L1 | Ensure 'Allow Archive Scanning' is set to 'Allowed' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.2 | L1 | Ensure 'Allow Behavior Monitoring' is set to 'Allowed' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.3 | L1 | Ensure 'Allow Cloud Protection' is set to 'Allowed' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.4 | L1 | Ensure 'Allow Email Scanning' is set to 'Allowed' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.5 | L1 | Ensure 'Allow Full Scan Removable Drive Scanning' is set to 'Allowed' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.6 | L1 | Ensure 'Allow On Access Protection' is set to 'Allow' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.7 | L1 | Ensure 'Allow Realtime Monitoring' is set to 'Allowed' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.8 | L1 | Ensure 'Allow scanning of all downloaded files and attachments' is set to 'Allowed' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.9 | L1 | Ensure 'Allow Script Scanning' is set to 'Allowed' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.10 | L1 | Ensure 'ASR: Block abuse of exploited vulnerable signed drivers' is set to 'Block' | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: block. |
| 2.11 | L1 | Ensure 'ASR: Block Adobe Reader from creating child processes' is set to 'Block' | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: block. |
| 2.12 | L1 | Ensure 'ASR: Block all Office applications from creating child processes' is set to 'Audit' or higher | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: audit. |
| 2.13 | L1 | Ensure 'ASR: Block credential stealing from the Windows local security authority subsystem' is set to 'Block' | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: block. |
| 2.14 | L1 | Ensure 'ASR: Block executable content from email client and webmail' is set to 'Block' | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: block. |
| 2.15 | L1 | Ensure 'ASR: Block executable files from running unless they meet a prevalence, age, or trusted list criterion' is set to 'Audit' or higher | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: audit. |
| 2.16 | L1 | Ensure 'ASR: Block execution of potentially obfuscated scripts' is set to 'Audit' or higher | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: audit. |
| 2.17 | L1 | Ensure 'ASR: Block JavaScript or VBScript from launching downloaded executable content' is set to 'Block' | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: block. |
| 2.18 | L1 | Ensure 'ASR: Block Office applications from creating executable content' is set to 'Block' | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: block. |
| 2.19 | L1 | Ensure 'ASR: Block Office applications from injecting code into other processes' is set to 'Block' | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: block. |
| 2.20 | L1 | Ensure 'ASR: Block Office communication application from creating child processes' is set to 'Audit' or higher | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: audit. |
| 2.21 | L1 | Ensure 'ASR: Block persistence through WMI event subscription' is set to 'Block' | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: block. |
| 2.22 | L1 | Ensure 'ASR: Block process creations originating from PSExec and WMI commands' is set to 'Audit' or higher | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: audit. |
| 2.23 | L1 | Ensure 'ASR: Block rebooting machine in Safe Mode' is set to 'Block' | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: block. |
| 2.24 | L1 | Ensure 'ASR: Block untrusted and unsigned processes that run from USB' is set to 'Block' | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: block. |
| 2.25 | L1 | Ensure 'ASR: Block Win32 API calls from Office macros' is set to 'Block' | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: block. |
| 2.26 | L1 | Ensure 'ASR: Use advanced protection against ransomware' is set to 'Audit' or higher | CIS Defender AV v1 - L1 - Attack Surface Reduction rules | Included – ASR mode: audit. |
| 2.27 | L1 | Ensure 'Check For Signatures Before Running Scan' is set to 'Enabled' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.28 | L1 | Ensure 'Cloud Block Level' is set to Enabled: High blocking level' or higher | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.29 | L1 | Ensure ‘Cloud Extended Timeout’ is set to '1 or higher, but not 0' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.30 | L1 | Ensure 'Days Until Aggressive Catchup Quick Scan' is set to '7' days | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.31 | L2 | Ensure 'Enable Convert Warn To Block' is set to 'Warn verdicts are converted to block' | CIS Defender AV v1 - L2 - Microsoft Defender Antivirus | Included |
| 2.32 | L1 | Ensure 'Enable Dynamic Signature Dropped Event Reporting' is set to 'Dynamic Security intelligence update events will be reported.' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.33 | L1 | Ensure 'Enable File Hash Computation' is set to 'Enable' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.34 | L1 | Ensure 'Enable Network Protection' is set to 'Enabled (block mode)' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.35 | L1 | Ensure 'Hide Exclusions From Local Users' is set to 'Enabled' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.36 | L1 | Ensure 'Oobe Enable Rtp And Sig Update' is set to 'Enabled' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.37 | L1 | Ensure 'PUA Protection' is set to 'PUA Protection on' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.38 | L1 | Ensure 'Quick Scan Include Exclusions' is set to '1' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.39 | L1 | Ensure 'Real Time Scan Direction' is set to 'Monitor all files bi-directional' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.40 | L2 | Ensure 'Remote Encryption Protection Aggressiveness' is set to 'Medium' or higher | CIS Defender AV v1 - L2 - Microsoft Defender Antivirus | Included |
| 2.41 | L1 | Ensure 'Remote Encryption Protection Configured State' is set to 'Audit: Generate EDR detections without blocking' or higher | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.42 | L1 | Ensure 'Scan Parameter' is set to 'Quick Scan' or higher | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.43 | L1 | Ensure 'Schedule Quick Scan Time' is set to '1' or higher | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.44 | L1 | Ensure 'Schedule Scan Time' is set to '1' or higher | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.45 | L1 | Ensure 'Schedule Scan Day' is set to 'Enabled: 0' or higher, but not '8' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.46 | L1 | Ensure 'Signature Update Interval' is set to '4' or fewer, but not '0' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.47 | L1 | Ensure 'Submit Samples Consent' is set to 'Enabled: Send safe samples automatically' or higher | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.48 | L1 | Ensure 'Remediation action for Moderate severity threats' is set to 'Quarantine or Remove' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.49 | L1 | Ensure 'Remediation action for High severity threats' is set to 'Quarantine or Remove' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |
| 2.50 | L1 | Ensure 'Remediation action for Severe threats' is set to 'Quarantine or Remove' | CIS Defender AV v1 - L1 - Microsoft Defender Antivirus | Included |

# Appendix B – Settings Catalog Configuration

Configuration of each Settings Catalog policy as imported. Indented rows are child settings of the setting above. Values are the Settings Catalog option suffix or literal value.

## B.1 CIS Defender AV v1 - L1 - Attack Surface Reduction rules

CIS Microsoft Intune for Microsoft Defender Antivirus Benchmark v1.0.0 - L1. CIS items: 2.10-2.26. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
|  | Attack Surface Reduction Rules | (group) | device_vendor_msft_policy_config_defender_attacksurfacereductionrules |
| 2.10 | ASR: Block abuse of exploited vulnerable signed drivers | block | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockabuseofexploitedvulnerablesigneddrivers |
| 2.11 | ASR: Block Adobe Reader from creating child processes | block | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockadobereaderfromcreatingchildprocesses |
| 2.12 | ASR: Block all Office applications from creating child processes | audit | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockallofficeapplicationsfromcreatingchildprocesses |
| 2.13 | ASR: Block credential stealing from the Windows local security authority subsystem | block | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockcredentialstealingfromwindowslocalsecurityauthoritysubsystem |
| 2.14 | ASR: Block executable content from email client and webmail | block | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockexecutablecontentfromemailclientandwebmail |
| 2.15 | ASR: Block executable files from running unless they meet a prevalence, age, or trusted list criterion | audit | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockexecutablefilesrunningunlesstheymeetprevalenceagetrustedlistcriterion |
| 2.16 | ASR: Block execution of potentially obfuscated scripts | audit | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockexecutionofpotentiallyobfuscatedscripts |
| 2.17 | ASR: Block JavaScript or VBScript from launching downloaded executable content | block | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockjavascriptorvbscriptfromlaunchingdownloadedexecutablecontent |
| 2.18 | ASR: Block Office applications from creating executable content | block | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockofficeapplicationsfromcreatingexecutablecontent |
| 2.19 | ASR: Block Office applications from injecting code into other processes | block | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockofficeapplicationsfrominjectingcodeintootherprocesses |
| 2.20 | ASR: Block Office communication application from creating child processes | audit | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockofficecommunicationappfromcreatingchildprocesses |
| 2.21 | ASR: Block persistence through WMI event subscription | block | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockpersistencethroughwmieventsubscription |
| 2.22 | ASR: Block process creations originating from PSExec and WMI commands | audit | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockprocesscreationsfrompsexecandwmicommands |
| 2.23 | ASR: Block rebooting machine in Safe Mode | block | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockrebootingmachineinsafemode |
| 2.24 | ASR: Block untrusted and unsigned processes that run from USB | block | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockuntrustedunsignedprocessesthatrunfromusb |
| 2.25 | ASR: Block Win32 API calls from Office macros | block | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_blockwin32apicallsfromofficemacros |
| 2.26 | ASR: Use advanced protection against ransomware | audit | device_vendor_msft_policy_config_defender_attacksurfacereductionrules_useadvancedprotectionagainstransomware |

## B.2 CIS Defender AV v1 - L1 - Microsoft Defender Antivirus

CIS Microsoft Intune for Microsoft Defender Antivirus Benchmark v1.0.0 - L1. CIS items: 1.3.1, 1.3.2, 1.8.1, 1.14, 2.1, 2.2, 2.3, 2.4, 2.5, 2.6, 2.7, 2.8, 2.9, 2.27, 2.28, 2.29, 2.30, 2.32, 2.33, 2.34, 2.35, 2.36, 2.37, 2.38, 2.39, 2.41, 2.42, 2.43, 2.44, 2.45, 2.46, 2.47, 2.48-2.50. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 1.3.1 | Configure local setting override for reporting to Microsoft MAPS | 0 | device_vendor_msft_policy_config_admx_microsoftdefenderantivirus_spynet_localsettingoverridespynetreporting |
| 1.3.2 | Configure the 'Block at First Sight' feature | 1 | device_vendor_msft_policy_config_admx_microsoftdefenderantivirus_disableblockatfirstseen |
| 1.8.1 | Turn on process scanning whenever real-time protection is enabled | 1 | device_vendor_msft_policy_config_admx_microsoftdefenderantivirus_realtimeprotection_disablescanonrealtimeenable |
| 1.14 | Turn off routine remediation | 0 | device_vendor_msft_policy_config_admx_microsoftdefenderantivirus_disableroutinelytakingaction |
| 2.1 | Allow Archive Scanning | 1 | device_vendor_msft_policy_config_defender_allowarchivescanning |
| 2.2 | Allow Behavior Monitoring | 1 | device_vendor_msft_policy_config_defender_allowbehaviormonitoring |
| 2.3 | Allow Cloud Protection | 1 | device_vendor_msft_policy_config_defender_allowcloudprotection |
| 2.4 | Allow Email Scanning | 1 | device_vendor_msft_policy_config_defender_allowemailscanning |
| 2.5 | Allow Full Scan Removable Drive Scanning | 1 | device_vendor_msft_policy_config_defender_allowfullscanremovabledrivescanning |
| 2.6 | Allow On Access Protection | 1 | device_vendor_msft_policy_config_defender_allowonaccessprotection |
| 2.7 | Allow Realtime Monitoring | 1 | device_vendor_msft_policy_config_defender_allowrealtimemonitoring |
| 2.8 | Allow scanning of all downloaded files and attachments | 1 | device_vendor_msft_policy_config_defender_allowioavprotection |
| 2.9 | Allow Script Scanning | 1 | device_vendor_msft_policy_config_defender_allowscriptscanning |
| 2.27 | Check For Signatures Before Running Scan | 1 | device_vendor_msft_policy_config_defender_checkforsignaturesbeforerunningscan |
| 2.28 | Cloud Block Level | 2 | device_vendor_msft_policy_config_defender_cloudblocklevel |
| 2.29 | Cloud Extended Timeout | 50 | device_vendor_msft_policy_config_defender_cloudextendedtimeout |
| 2.30 | Days Until Aggressive Catchup Quick Scan | 7 | device_vendor_msft_defender_configuration_daysuntilaggressivecatchupquickscan |
| 2.32 | Enable Dynamic Signature Dropped Event Reporting | 1 | device_vendor_msft_defender_configuration_reporting_enabledynamicsignaturedroppedeventreporting |
| 2.33 | Enable File Hash Computation | 1 | device_vendor_msft_defender_configuration_enablefilehashcomputation |
| 2.34 | Enable Network Protection | 1 | device_vendor_msft_policy_config_defender_enablenetworkprotection |
| 2.35 | Hide Exclusions From Local Users | 1 | device_vendor_msft_defender_configuration_hideexclusionsfromlocalusers |
| 2.36 | Oobe Enable Rtp And Sig Update | 1 | device_vendor_msft_defender_configuration_oobeenablertpandsigupdate |
| 2.37 | PUA Protection | 1 | device_vendor_msft_policy_config_defender_puaprotection |
| 2.38 | Quick Scan Include Exclusions | 1 | device_vendor_msft_defender_configuration_quickscanincludeexclusions |
| 2.39 | Real Time Scan Direction | 0 | device_vendor_msft_policy_config_defender_realtimescandirection |
| 2.41 | Remote Encryption Protection Configured State | 1 | device_vendor_msft_defender_configuration_behavioralnetworkblocks_remoteencryptionprotection_remoteencryptionprotectionconfiguredstate |
| 2.42 | Scan Parameter | 1 | device_vendor_msft_policy_config_defender_scanparameter |
| 2.43 | Schedule Quick Scan Time | 720 | device_vendor_msft_policy_config_defender_schedulequickscantime |
| 2.44 | Schedule Scan Time | 720 | device_vendor_msft_policy_config_defender_schedulescantime |
| 2.45 | Schedule Scan Day | 0 | device_vendor_msft_policy_config_defender_schedulescanday |
| 2.46 | Signature Update Interval | 4 | device_vendor_msft_policy_config_defender_signatureupdateinterval |
| 2.47 | Submit Samples Consent | 1 | device_vendor_msft_policy_config_defender_submitsamplesconsent |
|  | Threat Severity Default Action | (group) | device_vendor_msft_policy_config_defender_threatseveritydefaultaction |
| 2.48 | Remediation action for Moderate severity threats | remove | device_vendor_msft_policy_config_defender_threatseveritydefaultaction_moderateseveritythreats |
| 2.49 | Remediation action for High severity threats | remove | device_vendor_msft_policy_config_defender_threatseveritydefaultaction_highseveritythreats |
| 2.50 | Remediation action for Severe threats | remove | device_vendor_msft_policy_config_defender_threatseveritydefaultaction_severethreats |

## B.3 CIS Defender AV v1 - L2 - Microsoft Defender Antivirus

CIS Microsoft Intune for Microsoft Defender Antivirus Benchmark v1.0.0 - L2. CIS items: 1.10.1, 2.31, 2.40. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 1.10.1 | Configure Watson events | 0 | device_vendor_msft_policy_config_admx_microsoftdefenderantivirus_reporting_disablegenericreports |
| 2.31 | Enable Convert Warn To Block | 1 | device_vendor_msft_defender_configuration_enableconvertwarntoblock |
| 2.40 | Remote Encryption Protection Aggressiveness | 1 | device_vendor_msft_defender_configuration_behavioralnetworkblocks_remoteencryptionprotection_remoteencryptionprotectionaggressiveness |

## B.4 CIS W11 v5 - BL - BitLocker

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - BL - BitLocker. CIS items: 4.10.9.1.1, 4.10.9.1.2, 4.10.9.1.3, 4.11.7.1.1, 4.11.7.1.2, 4.11.7.1.3, 4.11.7.1.4, 4.11.7.1.5, 4.11.7.1.6, 4.11.7.1.7, 4.11.7.1.8, 4.11.7.2.1, 4.11.7.2.2, 4.11.7.2.3, 4.11.7.2.4, 4.11.7.2.5, 4.11.7.2.6, 4.11.7.2.7, 4.11.7.2.8, 4.11.7.2.9, 4.11.7.3.1, 4.11.7.3.2, 4.11.7.4, 4.11.7.5, 4.11.7.6, 8.1, 8.2, 8.3, 27.1. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 27.1 | Device Enumeration Policy | 0 | device_vendor_msft_policy_config_dmaguard_deviceenumerationpolicy |
| 4.10.9.1.1, 4.10.9.1.2, 4.10.9.1.3 | Prevent installation of devices using drivers that match these device setup classes | 1 | device_vendor_msft_policy_config_deviceinstallation_preventinstallationofmatchingdevicesetupclasses |
|  | Also apply to matching devices that are already installed. | 1 | device_vendor_msft_policy_config_deviceinstallation_preventinstallationofmatchingdevicesetupclasses_deviceinstall_classes_deny_retroactive |
|  | Prevented Classes | {d48179be-ec20-11d1-b6b8-00c04fa372a7}; {7ebefbc0-3200-11d2-b4c2-00a0C9697d07}; {c06ff265-ae09-48f0-812c-16753d7cba83}; {6bdd1fc1-810f-11d0-bec7-08002be2092f} | device_vendor_msft_policy_config_deviceinstallation_preventinstallationofmatchingdevicesetupclasses_deviceinstall_classes_deny_list |
| 4.11.7.1.1, 4.11.7.1.2, 4.11.7.1.3, 4.11.7.1.4, 4.11.7.1.5, 4.11.7.1.6, 4.11.7.1.7, 4.11.7.1.8 | Choose how BitLocker-protected fixed drives can be recovered | 1 | device_vendor_msft_bitlocker_fixeddrivesrecoveryoptions |
|  | FDVRecoveryKeyUsageDropDown_Name | 2 | device_vendor_msft_bitlocker_fixeddrivesrecoveryoptions_fdvrecoverykeyusagedropdown_name |
|  | Configure user storage of BitLocker recovery information: | 2 | device_vendor_msft_bitlocker_fixeddrivesrecoveryoptions_fdvrecoverypasswordusagedropdown_name |
|  | Allow data recovery agent | 1 | device_vendor_msft_bitlocker_fixeddrivesrecoveryoptions_fdvallowdra_name |
|  | Configure storage of BitLocker recovery information to AD DS: | 1 | device_vendor_msft_bitlocker_fixeddrivesrecoveryoptions_fdvactivedirectorybackupdropdown_name |
|  | Do not enable BitLocker until recovery information is stored to AD DS for fixed data drives | 0 | device_vendor_msft_bitlocker_fixeddrivesrecoveryoptions_fdvrequireactivedirectorybackup_name |
|  | Omit recovery options from the BitLocker setup wizard | 1 | device_vendor_msft_bitlocker_fixeddrivesrecoveryoptions_fdvhiderecoverypage_name |
|  | Save BitLocker recovery information to AD DS for fixed data drives | 0 | device_vendor_msft_bitlocker_fixeddrivesrecoveryoptions_fdvactivedirectorybackup_name |
| 4.11.7.2.1, 4.11.7.2.2, 4.11.7.2.3, 4.11.7.2.4, 4.11.7.2.5, 4.11.7.2.6, 4.11.7.2.7, 4.11.7.2.8 | Choose how BitLocker-protected operating system drives can be recovered | 1 | device_vendor_msft_bitlocker_systemdrivesrecoveryoptions |
|  | OSRecoveryKeyUsageDropDown_Name | 2 | device_vendor_msft_bitlocker_systemdrivesrecoveryoptions_osrecoverykeyusagedropdown_name |
|  | Configure user storage of BitLocker recovery information: | 1 | device_vendor_msft_bitlocker_systemdrivesrecoveryoptions_osrecoverypasswordusagedropdown_name |
|  | Allow data recovery agent | 0 | device_vendor_msft_bitlocker_systemdrivesrecoveryoptions_osallowdra_name |
|  | Configure storage of BitLocker recovery information to AD DS: | 1 | device_vendor_msft_bitlocker_systemdrivesrecoveryoptions_osactivedirectorybackupdropdown_name |
|  | Do not enable BitLocker until recovery information is stored to AD DS for operating system drives | 1 | device_vendor_msft_bitlocker_systemdrivesrecoveryoptions_osrequireactivedirectorybackup_name |
|  | Omit recovery options from the BitLocker setup wizard | 1 | device_vendor_msft_bitlocker_systemdrivesrecoveryoptions_oshiderecoverypage_name |
|  | Save BitLocker recovery information to AD DS for operating system drives | 1 | device_vendor_msft_bitlocker_systemdrivesrecoveryoptions_osactivedirectorybackup_name |
| 4.11.7.2.9 | Enforce drive encryption type on operating system drives | 1 | device_vendor_msft_bitlocker_systemdrivesencryptiontype |
|  | Select the encryption type: | 1 | device_vendor_msft_bitlocker_systemdrivesencryptiontype_osencryptiontypedropdown_name |
| 4.11.7.3.1, 4.11.7.3.2 | Deny write access to removable drives not protected by BitLocker | 1 | device_vendor_msft_bitlocker_removabledrivesrequireencryption |
|  | Do not allow write access to devices configured in another organization | 0 | device_vendor_msft_bitlocker_removabledrivesrequireencryption_rdvcrossorg |
| 4.11.7.4, 4.11.7.5, 4.11.7.6 | Choose drive encryption method and cipher strength (Windows 10 [Version 1511] and later) | 1 | device_vendor_msft_bitlocker_encryptionmethodbydrivetype |
|  | Select the encryption method for fixed data drives: | 7 | device_vendor_msft_bitlocker_encryptionmethodbydrivetype_encryptionmethodwithxtsfdvdropdown_name |
|  | Select the encryption method for operating system drives: | 7 | device_vendor_msft_bitlocker_encryptionmethodbydrivetype_encryptionmethodwithxtsosdropdown_name |
|  | Select the encryption method for removable data drives: | 7 | device_vendor_msft_bitlocker_encryptionmethodbydrivetype_encryptionmethodwithxtsrdvdropdown_name |
| 8.1 | Require Device Encryption | 1 | device_vendor_msft_bitlocker_requiredeviceencryption |
| 8.2, 8.3 | Allow Warning For Other Disk Encryption | 0 | device_vendor_msft_bitlocker_allowwarningforotherdiskencryption |
|  | Allow Standard User Encryption | 1 | device_vendor_msft_bitlocker_allowstandarduserencryption |

## B.5 CIS W11 v5 - L1 - Administrative Templates - System and Network

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - Administrative Templates - System and Network. CIS items: 4.1.3.1, 4.1.3.2, 4.4.1, 4.4.2, 4.4.3, 4.4.4, 4.4.5, 4.5.1, 4.5.2, 4.5.3, 4.5.5, 4.5.7, 4.5.9, 4.5.12, 4.6.4.1, 4.6.9.1, 4.6.9.2, 4.6.9.3, 4.6.11.1, 4.6.18.1, 4.6.18.2, 4.7.1, 4.7.2, 4.7.3, 4.7.4, 4.7.5, 4.7.6, 4.7.7, 4.7.8, 4.7.9, 4.7.10, 4.7.11, 4.10.4.1, 4.10.5.1, 4.10.5.2, 4.10.9.2, 4.10.13.1, 4.10.19.1, 4.10.20.1.2, 4.10.20.1.5, 4.10.24.1, 4.10.26.1, 4.10.26.2, 4.10.26.3, 4.10.26.4, 4.10.26.5, 4.10.26.6, 4.10.26.7, 4.10.29.5.1, 4.10.29.5.2, 4.10.30.1, 4.10.30.2, 4.10.31.1, 4.10.31.2, 4.10.44.1.1, 4.10.44.1.2. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 4.10.24.1 | Allow Custom SSPs and APs to be loaded into LSASS | 0 | device_vendor_msft_policy_config_localsecurityauthority_allowcustomsspsaps |
| 4.4.1 | Apply UAC restrictions to local accounts on network logons | 1 | device_vendor_msft_policy_config_mssecurityguide_applyuacrestrictionstolocalaccountsonnetworklogon |
| 4.1.3.1 | Prevent enabling lock screen camera | 1 | device_vendor_msft_policy_config_devicelock_preventenablinglockscreencamera |
| 4.1.3.2 | Prevent enabling lock screen slide show | 1 | device_vendor_msft_policy_config_devicelock_preventlockscreenslideshow |
| 4.4.2 | Configure SMB v1 client driver | 1 | device_vendor_msft_policy_config_mssecurityguide_configuresmbv1clientdriver |
|  | Configure MrxSmb10 driver | 4 | device_vendor_msft_policy_config_mssecurityguide_configuresmbv1clientdriver_pol_secguide_smb1clientdriver |
| 4.4.3 | Configure SMB v1 server | 0 | device_vendor_msft_policy_config_mssecurityguide_configuresmbv1server |
| 4.4.4 | Enable Structured Exception Handling Overwrite Protection (SEHOP) | 1 | device_vendor_msft_policy_config_mssecurityguide_enablestructuredexceptionhandlingoverwriteprotection |
| 4.5.1 | MSS: (AutoAdminLogon) Enable Automatic Logon (not recommended) | 0 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_autoadminlogon |
| 4.5.2 | MSS: (DisableIPSourceRouting IPv6) IP source routing protection level (protects against packet spoofing) | 1 | device_vendor_msft_policy_config_msslegacy_ipv6sourceroutingprotectionlevel |
|  | DisableIPSourceRoutingIPv6 | 2 | device_vendor_msft_policy_config_msslegacy_ipv6sourceroutingprotectionlevel_disableipsourceroutingipv6 |
| 4.5.3 | MSS: (DisableIPSourceRouting) IP source routing protection level (protects against packet spoofing) | 1 | device_vendor_msft_policy_config_msslegacy_ipsourceroutingprotectionlevel |
|  | DisableIPSourceRouting | 2 | device_vendor_msft_policy_config_msslegacy_ipsourceroutingprotectionlevel_disableipsourcerouting |
| 4.5.5 | MSS: (EnableICMPRedirect) Allow ICMP redirects to override OSPF generated routes | 0 | device_vendor_msft_policy_config_msslegacy_allowicmpredirectstooverrideospfgeneratedroutes |
| 4.5.7 | MSS: (NoNameReleaseOnDemand) Allow the computer to ignore NetBIOS name release requests except from WINS servers | 1 | device_vendor_msft_policy_config_msslegacy_allowthecomputertoignorenetbiosnamereleaserequestsexceptfromwinsservers |
| 4.5.9 | MSS: (SafeDllSearchMode) Enable Safe DLL search mode (recommended) | 1 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_safedllsearchmode |
| 4.6.4.1 | Turn off multicast name resolution | 1 | device_vendor_msft_policy_config_admx_dnsclient_turn_off_multicast |
| 4.6.9.1 | Prohibit installation and configuration of Network Bridge on your DNS domain network | 1 | device_vendor_msft_policy_config_connectivity_prohibitinstallationandconfigurationofnetworkbridge |
| 4.6.9.2 | Prohibit use of Internet Connection Sharing on your DNS domain network | 1 | device_vendor_msft_policy_config_admx_networkconnections_nc_showsharedaccessui |
| 4.6.9.3 | Require domain users to elevate when setting a network's location | 1 | device_vendor_msft_policy_config_admx_networkconnections_nc_stddomainusersetlocation |
| 4.6.18.1 | Minimize the number of simultaneous connections to the Internet or a Windows Domain | 1 | device_vendor_msft_policy_config_admx_wcm_wcm_minimizeconnections |
|  | Minimize Policy Options | 3 | device_vendor_msft_policy_config_admx_wcm_wcm_minimizeconnections_wcm_minimizeconnections_options |
| 4.6.18.2 | Prohibit connection to non-domain networks when connected to domain authenticated network | 1 | device_vendor_msft_policy_config_windowsconnectionmanager_prohitconnectiontonondomainnetworkswhenconnectedtodomainauthenticatednetwork |
| 4.7.1 | Allow Print Spooler to accept client connections | 0 | device_vendor_msft_policy_config_admx_printing2_registerspoolerremoterpcendpoint |
| 4.7.8 | Limits print driver installation to Administrators | 1 | device_vendor_msft_policy_config_printers_restrictdriverinstallationtoadministrators |
| 4.10.4.1 | Include command line in process creation events | 1 | device_vendor_msft_policy_config_admx_auditsettings_includecmdline |
| 4.10.5.1 | Encryption Oracle Remediation | 1 | device_vendor_msft_policy_config_admx_credssp_allowencryptionoracle |
|  | Protection Level: | 0 | device_vendor_msft_policy_config_admx_credssp_allowencryptionoracle_allowencryptionoracledrop |
| 4.10.5.2 | Remote host allows delegation of non-exportable credentials | 1 | device_vendor_msft_policy_config_credentialsdelegation_remotehostallowsdelegationofnonexportablecredentials |
| 4.10.13.1 | Boot-Start Driver Initialization Policy | 1 | device_vendor_msft_policy_config_system_bootstartdriverinitialization |
|  | Choose the boot-start drivers that can be initialized: | 3 | device_vendor_msft_policy_config_system_bootstartdriverinitialization_selectdriverloadpolicy |
| 4.10.19.1 | Continue experiences on this device | 0 | device_vendor_msft_policy_config_admx_grouppolicy_enablecdp |
| 4.10.26.1 | Block user from showing account details on sign-in | 1 | device_vendor_msft_policy_config_admx_logon_blockuserfromshowingaccountdetailsonsignin |
| 4.10.26.2 | Do not display network selection UI | 1 | device_vendor_msft_policy_config_windowslogon_dontdisplaynetworkselectionui |
| 4.10.26.3 | Do not enumerate connected users on domain-joined computers | 1 | device_vendor_msft_policy_config_admx_logon_dontenumerateconnectedusers |
| 4.10.26.4 | Enumerate local users on domain-joined computers | 0 | device_vendor_msft_policy_config_windowslogon_enumeratelocalusersondomainjoinedcomputers |
| 4.10.26.5 | Turn off app notifications on the lock screen | 1 | device_vendor_msft_policy_config_windowslogon_disablelockscreenappnotifications |
| 4.10.26.6 | Turn off picture password sign-in | 1 | device_vendor_msft_policy_config_credentialproviders_blockpicturepassword |
| 4.10.26.7 | Turn on convenience PIN sign-in | 0 | device_vendor_msft_policy_config_credentialproviders_allowpinlogon |
| 4.10.29.5.1 | Require a password when a computer wakes (on battery) | 1 | device_vendor_msft_policy_config_power_requirepasswordwhencomputerwakesonbattery |
| 4.10.29.5.2 | Require a password when a computer wakes (plugged in) | 1 | device_vendor_msft_policy_config_power_requirepasswordwhencomputerwakespluggedin |
| 4.10.30.1 | Configure Offer Remote Assistance | 0 | device_vendor_msft_policy_config_remoteassistance_unsolicitedremoteassistance |
| 4.10.30.2 | Configure Solicited Remote Assistance | 0 | device_vendor_msft_policy_config_remoteassistance_solicitedremoteassistance |
| 4.10.31.1 | Enable RPC Endpoint Mapper Client Authentication | 1 | device_vendor_msft_policy_config_remoteprocedurecall_rpcendpointmapperclientauthentication |
| 4.10.31.2 | Restrict Unauthenticated RPC clients | 1 | device_vendor_msft_policy_config_remoteprocedurecall_restrictunauthenticatedrpcclients |
|  | RPC Runtime Unauthenticated Client Restriction to Apply: | 1 | device_vendor_msft_policy_config_remoteprocedurecall_restrictunauthenticatedrpcclients_rpcrestrictremoteclientslist |
| 4.10.44.1.1 | Enable Windows NTP Client | 1 | device_vendor_msft_policy_config_admx_w32time_w32time_policy_enable_ntpclient |
| 4.10.44.1.2 | Enable Windows NTP Server | 0 | device_vendor_msft_policy_config_admx_w32time_w32time_policy_enable_ntpserver |
| 4.4.5 | WDigest Authentication (disabling may require KB2871997) | 0 | device_vendor_msft_policy_config_mssecurityguide_wdigestauthentication |
| 4.5.12 | MSS: (WarningLevel) Percentage threshold for the security event log at which the system will generate a warning | 1 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_warninglevel |
|  | WarningLevel | 90 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_warninglevel_warninglevel |
| 4.6.11.1 | Hardened UNC Paths | 1 | device_vendor_msft_policy_config_connectivity_hardeneduncpaths |
|  | Hardened UNC Paths: | (group) | device_vendor_msft_policy_config_connectivity_hardeneduncpaths_pol_hardenedpaths |
|  | Name | \\*\NETLOGON | device_vendor_msft_policy_config_connectivity_hardeneduncpaths_pol_hardenedpaths_key |
|  | Value | RequireMutualAuthentication=1,RequireIntegrity=1,RequirePrivacy=1 | device_vendor_msft_policy_config_connectivity_hardeneduncpaths_pol_hardenedpaths_value |
|  | Name | \\*\SYSVOL | device_vendor_msft_policy_config_connectivity_hardeneduncpaths_pol_hardenedpaths_key |
|  | Value | RequireMutualAuthentication=1,RequireIntegrity=1,RequirePrivacy=1 | device_vendor_msft_policy_config_connectivity_hardeneduncpaths_pol_hardenedpaths_value |
| 4.7.10, 4.7.11 | Point and Print Restrictions | 1 | device_vendor_msft_policy_config_printers_pointandprintrestrictions |
|  | Enter fully qualified server names separated by semicolons |  | device_vendor_msft_policy_config_printers_pointandprintrestrictions_pointandprint_trustedservers_edit |
|  | Users can only point and print to machines in their forest | 0 | device_vendor_msft_policy_config_printers_pointandprintrestrictions_pointandprint_trustedforest_chk |
|  | Users can only point and print to these servers: | 0 | device_vendor_msft_policy_config_printers_pointandprintrestrictions_pointandprint_trustedservers_chk |
|  | When installing drivers for a new connection: | 0 | device_vendor_msft_policy_config_printers_pointandprintrestrictions_pointandprint_nowarningnoelevationoninstall_enum |
|  | When updating drivers for an existing connection: | 0 | device_vendor_msft_policy_config_printers_pointandprintrestrictions_pointandprint_nowarningnoelevationonupdate_enum |
| 4.10.9.2 | Prevent automatic download of applications associated with device metadata | 1 | device_vendor_msft_policy_config_deviceinstallation_preventdevicemetadatafromnetwork |
| 4.10.20.1.2 | Turn off downloading of print drivers over HTTP | 1 | device_vendor_msft_policy_config_connectivity_disabledownloadingofprintdriversoverhttp |
| 4.10.20.1.5 | Turn off Internet download for Web publishing and online ordering wizards | 1 | device_vendor_msft_policy_config_connectivity_disableinternetdownloadforwebpublishingandonlineorderingwizards |
| 4.7.2 | Configure Redirection Guard | 1 | device_vendor_msft_policy_config_printers_configureredirectionguardpolicy |
|  | Redirection Guard Options | 1 | device_vendor_msft_policy_config_printers_configureredirectionguardpolicy_redirectionguardpolicy_enum |
| 4.7.3, 4.7.4 | Configure RPC connection settings | 1 | device_vendor_msft_policy_config_printers_configurerpcconnectionpolicy |
|  | Protocol to use for outgoing RPC connections | 0 | device_vendor_msft_policy_config_printers_configurerpcconnectionpolicy_rpcconnectionprotocol_enum |
|  | Use authentication for outgoing RPC connections | 0 | device_vendor_msft_policy_config_printers_configurerpcconnectionpolicy_rpcconnectionauthentication_enum |
| 4.7.5, 4.7.6 | Configure RPC listener settings | 1 | device_vendor_msft_policy_config_printers_configurerpclistenerpolicy |
|  | Authentication protocol to use for incoming RPC connections | 0 | device_vendor_msft_policy_config_printers_configurerpclistenerpolicy_rpcauthenticationprotocol_enum |
|  | Protocols to allow for incoming RPC connections | 5 | device_vendor_msft_policy_config_printers_configurerpclistenerpolicy_rpclistenerprotocols_enum |
| 4.7.7 | Configure RPC over TCP port | 1 | device_vendor_msft_policy_config_printers_configurerpctcpport |
|  | RPC over TCP port | 0 | device_vendor_msft_policy_config_printers_configurerpctcpport_rpctcpport |
| 4.7.9 | Manage processing of Queue-specific files | 1 | device_vendor_msft_policy_config_printers_configurecopyfilespolicy |
|  | Manage processing of Queue-Specific files | 1 | device_vendor_msft_policy_config_printers_configurecopyfilespolicy_copyfilespolicy_enum |

## B.6 CIS W11 v5 - L1 - Administrative Templates - Windows Components

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - Administrative Templates - Windows Components. CIS items: 4.11.3.1, 4.11.5.1, 4.11.5.2, 4.11.6.1, 4.11.6.2, 4.11.6.3, 4.11.8.1, 4.11.8.2, 4.11.8.3, 4.11.10.1, 4.11.10.2, 4.11.10.3, 4.11.15.1.1, 4.11.15.1.2, 4.11.15.2.1, 4.11.15.2.2, 4.11.15.3.1, 4.11.15.3.2, 4.11.15.4.1, 4.11.15.4.2, 4.11.18.1, 4.11.18.2, 4.11.18.3, 4.11.18.4, 4.11.27.1, 4.11.30.1, 4.11.35.3.2, 4.11.35.4.3.2, 4.11.35.4.9.1, 4.11.35.4.9.2, 4.11.35.4.9.3, 4.11.35.4.9.4, 4.11.35.4.9.5, 4.11.35.4.11.1, 4.11.36.1, 4.11.41.1, 4.11.49.1, 4.11.49.2, 4.11.54.1.1, 4.11.54.1.2, 4.11.54.1.3, 4.11.54.2.1, 4.11.54.2.3, 4.11.54.2.4. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 4.11.35.4.9.4 | Require user authentication for remote connections by using Network Level Authentication | 1 | device_vendor_msft_policy_config_admx_terminalserver_ts_user_authentication_policy |
| 4.11.54.2.4 | Disallow WinRM from storing RunAs credentials | 1 | device_vendor_msft_policy_config_remotemanagement_disallowstoringofrunascredentials |
| 4.11.3.1 | Allow Microsoft accounts to be optional | 1 | device_vendor_msft_policy_config_appruntime_allowmicrosoftaccountstobeoptional |
| 4.11.8.2 | Enumerate administrator accounts on elevation | 0 | device_vendor_msft_policy_config_credentialsui_enumerateadministrators |
| 4.11.8.3 | Prevent the use of security questions for local accounts | 1 | device_vendor_msft_policy_config_admx_credui_nolocalpasswordresetquestions |
| 4.11.10.1 | Enable App Installer Experimental Features | 0 | device_vendor_msft_policy_config_desktopappinstaller_enableexperimentalfeatures |
| 4.11.10.2 | Enable App Installer Hash Override | 0 | device_vendor_msft_policy_config_desktopappinstaller_enablehashoverride |
| 4.11.10.3 | Enable App Installer ms-appinstaller protocol | 0 | device_vendor_msft_policy_config_desktopappinstaller_enablemsappinstallerprotocol |
| 4.11.18.1 | Configure Windows Defender SmartScreen | 1 | device_vendor_msft_policy_config_admx_windowsexplorer_enablesmartscreen |
|  | Pick one of the following settings: | block | device_vendor_msft_policy_config_admx_windowsexplorer_enablesmartscreen_enablesmartscreendropdown |
| 4.11.18.2 | Turn off Data Execution Prevention for Explorer | 0 | device_vendor_msft_policy_config_fileexplorer_turnoffdataexecutionpreventionforexplorer |
| 4.11.18.3 | Turn off heap termination on corruption | 0 | device_vendor_msft_policy_config_fileexplorer_turnoffheapterminationoncorruption |
| 4.11.27.1 | Block all consumer Microsoft account user authentication | 1 | device_vendor_msft_policy_config_admx_msapolicy_microsoftaccount_disableuserauth |
| 4.11.35.4.3.2 | Do not allow drive redirection | 1 | device_vendor_msft_policy_config_remotedesktopservices_donotallowdriveredirection |
| 4.11.35.4.9.1 | Always prompt for password upon connection | 1 | device_vendor_msft_policy_config_remotedesktopservices_promptforpassworduponconnection |
| 4.11.35.4.9.2 | Require secure RPC communication | 1 | device_vendor_msft_policy_config_remotedesktopservices_requiresecurerpccommunication |
| 4.11.35.4.9.3 | Require use of specific security layer for remote (RDP) connections | 1 | device_vendor_msft_policy_config_admx_terminalserver_ts_security_layer_policy |
|  | Security Layer | 2 | device_vendor_msft_policy_config_admx_terminalserver_ts_security_layer_policy_ts_security_layer |
| 4.11.35.4.9.5 | Set client connection encryption level | 1 | device_vendor_msft_policy_config_remotedesktopservices_clientconnectionencryptionlevel |
|  | Encryption Level | 3 | device_vendor_msft_policy_config_remotedesktopservices_clientconnectionencryptionlevel_ts_encryption_level |
| 4.11.35.4.11.1 | Do not delete temp folders upon exit | 0 | device_vendor_msft_policy_config_admx_terminalserver_ts_temp_delete |
| 4.11.49.2 | Sign-in and lock last interactive user automatically after a restart | 0 | device_vendor_msft_policy_config_windowslogon_allowautomaticrestartsignon |
| 4.11.54.1.3 | Disallow Digest authentication | 1 | device_vendor_msft_policy_config_remotemanagement_disallowdigestauthentication |
| 4.11.5.1 | Do not preserve zone information in file attachments (User) | 0 | user_vendor_msft_policy_config_attachmentmanager_donotpreservezoneinformation |
| 4.11.5.2 | Notify antivirus programs when opening attachments (User) | 1 | user_vendor_msft_policy_config_attachmentmanager_notifyantivirusprograms |
| 4.11.6.1 | Disallow Autoplay for non-volume devices | 1 | device_vendor_msft_policy_config_autoplay_disallowautoplayfornonvolumedevices |
| 4.11.6.2 | Set the default behavior for AutoRun | 1 | device_vendor_msft_policy_config_autoplay_setdefaultautorunbehavior |
|  | Default AutoRun Behavior | 1 | device_vendor_msft_policy_config_autoplay_setdefaultautorunbehavior_noautorun_dropdown |
| 4.11.6.3 | Turn off Autoplay | 1 | device_vendor_msft_policy_config_autoplay_turnoffautoplay |
|  | Turn off Autoplay on: | 255 | device_vendor_msft_policy_config_autoplay_turnoffautoplay_autorun_box |
| 4.11.8.1 | Do not display the password reveal button | 1 | device_vendor_msft_policy_config_credentialsui_disablepasswordreveal |
| 4.11.18.4 | Turn off shell protocol protected mode | 0 | device_vendor_msft_policy_config_admx_windowsexplorer_shellprotocolprotectedmodetitle_2 |
| 4.11.30.1 | Prevent users from sharing files within their profile. (User) | 1 | user_vendor_msft_policy_config_admx_sharing_noinplacesharing |
| 4.11.35.3.2 | Do not allow passwords to be saved | 1 | device_vendor_msft_policy_config_remotedesktopservices_donotallowpasswordsaving |
| 4.11.36.1 | Prevent downloading of enclosures | 1 | device_vendor_msft_policy_config_internetexplorer_disableenclosuredownloading |
| 4.11.41.1 | Turn off the offer to update to the latest version of Windows | 1 | device_vendor_msft_policy_config_admx_windowsstore_disableosupgrade_2 |
| 4.11.15.1.1 | Control Event Log behavior when the log file reaches its maximum size | 0 | device_vendor_msft_policy_config_eventlogservice_controleventlogbehavior |
| 4.11.15.2.1 | Control Event Log behavior when the log file reaches its maximum size | 0 | device_vendor_msft_policy_config_admx_eventlog_channel_log_retention_2 |
| 4.11.15.3.1 | Control Event Log behavior when the log file reaches its maximum size | 0 | device_vendor_msft_policy_config_admx_eventlog_channel_log_retention_3 |
| 4.11.15.4.1 | Control Event Log behavior when the log file reaches its maximum size | 0 | device_vendor_msft_policy_config_admx_eventlog_channel_log_retention_4 |
| 4.11.54.1.1 | Allow Basic authentication | 0 | device_vendor_msft_policy_config_remotemanagement_allowbasicauthentication_client |
| 4.11.54.1.2 | Allow unencrypted traffic | 0 | device_vendor_msft_policy_config_remotemanagement_allowunencryptedtraffic_client |
| 4.11.54.2.1 | Allow Basic authentication | 0 | device_vendor_msft_policy_config_remotemanagement_allowbasicauthentication_service |
| 4.11.54.2.3 | Allow unencrypted traffic | 0 | device_vendor_msft_policy_config_remotemanagement_allowunencryptedtraffic_service |
| 4.11.15.1.2 | Specify the maximum log file size (KB) | 1 | device_vendor_msft_policy_config_eventlogservice_specifymaximumfilesizeapplicationlog |
|  | Maximum Log Size (KB) | 32768 | device_vendor_msft_policy_config_eventlogservice_specifymaximumfilesizeapplicationlog_channel_logmaxsize |
| 4.11.15.2.2 | Specify the maximum log file size (KB) | 1 | device_vendor_msft_policy_config_eventlogservice_specifymaximumfilesizesecuritylog |
|  | Maximum Log Size (KB) | 196608 | device_vendor_msft_policy_config_eventlogservice_specifymaximumfilesizesecuritylog_channel_logmaxsize |
| 4.11.15.3.2 | Specify the maximum log file size (KB) | 1 | device_vendor_msft_policy_config_admx_eventlog_channel_logmaxsize_3 |
|  | Maximum Log Size (KB) | 32768 | device_vendor_msft_policy_config_admx_eventlog_channel_logmaxsize_3_channel_logmaxsize |
| 4.11.15.4.2 | Specify the maximum log file size (KB) | 1 | device_vendor_msft_policy_config_eventlogservice_specifymaximumfilesizesystemlog |
|  | Maximum Log Size (KB) | 32768 | device_vendor_msft_policy_config_eventlogservice_specifymaximumfilesizesystemlog_channel_logmaxsize |
| 4.11.49.1 | Enable MPR notifications for the system | 0 | device_vendor_msft_policy_config_windowslogon_enablemprnotifications |

## B.7 CIS W11 v5 - L1 - Auditing

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - Auditing. CIS items: 6.1, 6.2, 6.3, 6.4, 6.5, 6.6, 6.7, 6.8, 6.9, 6.10, 6.11, 6.12, 6.13, 6.14, 6.15, 6.16, 6.17, 6.18, 6.19, 6.20, 6.21, 6.22, 6.23, 6.24, 6.25, 6.26, 6.27. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 6.23 | Privilege Use Audit Sensitive Privilege Use | 1 | device_vendor_msft_policy_config_audit_privilegeuse_auditsensitiveprivilegeuse |
| 6.1 | Account Logon Audit Credential Validation | 3 | device_vendor_msft_policy_config_audit_accountlogon_auditcredentialvalidation |
| 6.2 | Account Logon Logoff Audit Account Lockout | 2 | device_vendor_msft_policy_config_audit_accountlogonlogoff_auditaccountlockout |
| 6.3 | Account Logon Logoff Audit Group Membership | 1 | device_vendor_msft_policy_config_audit_accountlogonlogoff_auditgroupmembership |
| 6.4 | Account Logon Logoff Audit Logoff | 1 | device_vendor_msft_policy_config_audit_accountlogonlogoff_auditlogoff |
| 6.5 | Account Logon Logoff Audit Logon | 3 | device_vendor_msft_policy_config_audit_accountlogonlogoff_auditlogon |
| 6.6 | Account Management Audit Application Group Management | 3 | device_vendor_msft_policy_config_audit_accountmanagement_auditapplicationgroupmanagement |
| 6.7 | Audit Authentication Policy Change | 1 | device_vendor_msft_policy_config_audit_policychange_auditauthenticationpolicychange |
| 6.8 | Audit Authorization Policy Change | 1 | device_vendor_msft_policy_config_audit_policychange_auditauthorizationpolicychange |
| 6.9 | Audit Changes to Audit Policy | 1 | device_vendor_msft_policy_config_audit_policychange_auditpolicychange |
| 6.10 | Audit File Share Access | 3 | device_vendor_msft_policy_config_audit_objectaccess_auditfileshare |
| 6.11 | Audit Other Logon Logoff Events | 3 | device_vendor_msft_policy_config_audit_accountlogonlogoff_auditotherlogonlogoffevents |
| 6.12 | Audit Security Group Management | 1 | device_vendor_msft_policy_config_audit_accountmanagement_auditsecuritygroupmanagement |
| 6.13 | Audit Security System Extension | 1 | device_vendor_msft_policy_config_audit_system_auditsecuritysystemextension |
| 6.14 | Audit Special Logon | 1 | device_vendor_msft_policy_config_audit_accountlogonlogoff_auditspeciallogon |
| 6.15 | Audit User Account Management | 3 | device_vendor_msft_policy_config_audit_accountmanagement_audituseraccountmanagement |
| 6.16 | Detailed Tracking Audit PNP Activity | 1 | device_vendor_msft_policy_config_audit_detailedtracking_auditpnpactivity |
| 6.17 | Detailed Tracking Audit Process Creation | 1 | device_vendor_msft_policy_config_audit_detailedtracking_auditprocesscreation |
| 6.18 | Object Access Audit Detailed File Share | 2 | device_vendor_msft_policy_config_audit_objectaccess_auditdetailedfileshare |
| 6.19 | Object Access Audit Other Object Access Events | 3 | device_vendor_msft_policy_config_audit_objectaccess_auditotherobjectaccessevents |
| 6.20 | Object Access Audit Removable Storage | 3 | device_vendor_msft_policy_config_audit_objectaccess_auditremovablestorage |
| 6.21 | Policy Change Audit MPSSVC Rule Level Policy Change | 3 | device_vendor_msft_policy_config_audit_policychange_auditmpssvcrulelevelpolicychange |
| 6.22 | Policy Change Audit Other Policy Change Events | 2 | device_vendor_msft_policy_config_audit_policychange_auditotherpolicychangeevents |
| 6.24 | System Audit I Psec Driver | 3 | device_vendor_msft_policy_config_audit_system_auditipsecdriver |
| 6.25 | System Audit Other System Events | 3 | device_vendor_msft_policy_config_audit_system_auditothersystemevents |
| 6.26 | System Audit Security State Change | 1 | device_vendor_msft_policy_config_audit_system_auditsecuritystatechange |
| 6.27 | System Audit System Integrity | 3 | device_vendor_msft_policy_config_audit_system_auditsystemintegrity |

## B.8 CIS W11 v5 - L1 - Device Guard, VBS and LSA

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - Device Guard, VBS and LSA. CIS items: 23.1, 23.2, 23.3, 23.4, 50.1, 91.1, 91.2. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 23.2 | Credential Guard | 1 | device_vendor_msft_policy_config_deviceguard_lsacfgflags |
| 50.1 | Configure Lsa Protected Process | 1 | device_vendor_msft_policy_config_localsecurityauthority_configurelsaprotectedprocess |
| 23.1 | Configure System Guard Launch | 1 | device_vendor_msft_policy_config_deviceguard_configuresystemguardlaunch |
| 23.3 | Enable Virtualization Based Security | 1 | device_vendor_msft_policy_config_deviceguard_enablevirtualizationbasedsecurity |
| 91.2 | Require UEFI Memory Attributes Table | 1 | device_vendor_msft_policy_config_virtualizationbasedtechnology_requireuefimemoryattributestable |
| 23.4 | Require Platform Security Features | 1 | device_vendor_msft_policy_config_deviceguard_requireplatformsecurityfeatures |
| 91.1 | Hypervisor Enforced Code Integrity | 1 | device_vendor_msft_policy_config_virtualizationbasedtechnology_hypervisorenforcedcodeintegrity |

## B.9 CIS W11 v5 - L1 - Firewall

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - Firewall. CIS items: 37.1, 37.2, 37.3, 37.4, 37.5, 37.6, 37.7, 37.8, 37.9, 37.10, 37.11, 37.12, 37.13, 37.14, 37.15, 37.16, 37.17, 37.18, 37.19, 37.20, 37.21, 37.22, 37.23. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 37.1, 37.2, 37.3, 37.4, 37.5, 37.6, 37.7 | Enable Domain Network Firewall | true | vendor_msft_firewall_mdmstore_domainprofile_enablefirewall |
|  | Default Inbound Action for Domain Profile | 1 | vendor_msft_firewall_mdmstore_domainprofile_defaultinboundaction |
|  | Disable Inbound Notifications | true | vendor_msft_firewall_mdmstore_domainprofile_disableinboundnotifications |
|  | Enable Log Dropped Packets | true | vendor_msft_firewall_mdmstore_domainprofile_enablelogdroppedpackets |
|  | Enable Log Success Connections | true | vendor_msft_firewall_mdmstore_domainprofile_enablelogsuccessconnections |
|  | Log File Path | %SystemRoot%\System32\logfiles\firewall\domainfw.log | vendor_msft_firewall_mdmstore_domainprofile_logfilepath |
|  | Log Max File Size | 16384 | vendor_msft_firewall_mdmstore_domainprofile_logmaxfilesize |
| 37.8, 37.9, 37.10, 37.11, 37.12, 37.13, 37.14 | Enable Private Network Firewall | true | vendor_msft_firewall_mdmstore_privateprofile_enablefirewall |
|  | Default Inbound Action for Private Profile | 1 | vendor_msft_firewall_mdmstore_privateprofile_defaultinboundaction |
|  | Disable Inbound Notifications | true | vendor_msft_firewall_mdmstore_privateprofile_disableinboundnotifications |
|  | Enable Log Dropped Packets | true | vendor_msft_firewall_mdmstore_privateprofile_enablelogdroppedpackets |
|  | Enable Log Success Connections | true | vendor_msft_firewall_mdmstore_privateprofile_enablelogsuccessconnections |
|  | Log File Path | %SystemRoot%\System32\logfiles\firewall\privatefw.log | vendor_msft_firewall_mdmstore_privateprofile_logfilepath |
|  | Log Max File Size | 16384 | vendor_msft_firewall_mdmstore_privateprofile_logmaxfilesize |
| 37.15, 37.16, 37.17, 37.18, 37.19, 37.20, 37.21, 37.22, 37.23 | Enable Public Network Firewall | true | vendor_msft_firewall_mdmstore_publicprofile_enablefirewall |
|  | Allow Local Ipsec Policy Merge | false | vendor_msft_firewall_mdmstore_publicprofile_allowlocalipsecpolicymerge |
|  | Allow Local Policy Merge | false | vendor_msft_firewall_mdmstore_publicprofile_allowlocalpolicymerge |
|  | Default Inbound Action for Public Profile | 1 | vendor_msft_firewall_mdmstore_publicprofile_defaultinboundaction |
|  | Disable Inbound Notifications | true | vendor_msft_firewall_mdmstore_publicprofile_disableinboundnotifications |
|  | Enable Log Dropped Packets | true | vendor_msft_firewall_mdmstore_publicprofile_enablelogdroppedpackets |
|  | Enable Log Success Connections | true | vendor_msft_firewall_mdmstore_publicprofile_enablelogsuccessconnections |
|  | Log File Path | %SystemRoot%\System32\logfiles\firewall\publicfw.log | vendor_msft_firewall_mdmstore_publicprofile_logfilepath |
|  | Log Max File Size | 16384 | vendor_msft_firewall_mdmstore_publicprofile_logmaxfilesize |

## B.10 CIS W11 v5 - L1 - LAPS

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - LAPS. CIS items: 107.1, 107.2, 107.3, 107.4, 107.5, 107.6. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 107.1, 107.2 | Backup Directory | 1 | device_vendor_msft_laps_policies_backupdirectory |
|  | Password Age Days | 30 | device_vendor_msft_laps_policies_passwordagedays_aad |
| 107.3 | Password Complexity | 4 | device_vendor_msft_laps_policies_passwordcomplexity |
| 107.4 | Password Length | 15 | device_vendor_msft_laps_policies_passwordlength |
| 107.5 | Post Authentication Actions | 3 | device_vendor_msft_laps_policies_postauthenticationactions |
| 107.6 | Post Authentication Reset Delay | 8 | device_vendor_msft_laps_policies_postauthenticationresetdelay |

## B.11 CIS W11 v5 - L1 - Local Policies - Security Options

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - Local Policies - Security Options. CIS items: 49.1, 49.2, 49.6, 49.8, 49.11, 49.12, 49.13, 49.14, 49.15, 49.16, 49.17, 49.18, 49.19, 49.20, 49.21, 49.22, 49.23, 49.24, 49.25, 49.26, 49.27, 49.28, 49.29, 49.30, 49.31, 49.32. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 49.13 | Microsoft Network Client Send Unencrypted Password To Third Party SMB Servers | 0 | device_vendor_msft_policy_config_localpoliciessecurityoptions_microsoftnetworkclient_sendunencryptedpasswordtothirdpartysmbservers |
| 49.15 | Network Access Do Not Allow Anonymous Enumeration Of SAM Accounts | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_networkaccess_donotallowanonymousenumerationofsamaccounts |
| 49.2 | Accounts Limit Local Account Use Of Blank Passwords To Console Logon Only | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_accounts_limitlocalaccountuseofblankpasswordstoconsolelogononly |
| 49.30 | User Account Control Switch To The Secure Desktop When Prompting For Elevation | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_useraccountcontrol_switchtothesecuredesktopwhenpromptingforelevation |
| 49.31 | User Account Control Run All Administrators In Admin Approval Mode | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_useraccountcontrol_runalladministratorsinadminapprovalmode |
| 49.16 | Network Access Do Not Allow Anonymous Enumeration Of Sam Accounts And Shares | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_networkaccess_donotallowanonymousenumerationofsamaccountsandshares |
| 49.18 | Network Access Restrict Clients Allowed To Make Remote Calls To SAM | O:BAG:BAD:(A;;RC;;;BA) | device_vendor_msft_policy_config_localpoliciessecurityoptions_networkaccess_restrictclientsallowedtomakeremotecallstosam |
| 49.19 | Network Security Allow Local System To Use Computer Identity For NTLM | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_networksecurity_allowlocalsystemtousecomputeridentityforntlm |
| 49.20 | Network Security Allow PKU2U Authentication Requests | 0 | device_vendor_msft_policy_config_localpoliciessecurityoptions_networksecurity_allowpku2uauthenticationrequests |
| 49.24 | Network Security Restrict NTLM Audit Incoming NTLM Traffic | 2 | device_vendor_msft_policy_config_localpoliciessecurityoptions_networksecurity_restrictntlm_auditincomingntlmtraffic |
| 49.26 | User Account Control Behavior Of The Elevation Prompt For Standard Users | 0 | device_vendor_msft_policy_config_localpoliciessecurityoptions_useraccountcontrol_behavioroftheelevationpromptforstandardusers |
| 49.32 | User Account Control Virtualize File And Registry Write Failures To Per User Locations | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_useraccountcontrol_virtualizefileandregistrywritefailurestoperuserlocations |
| 49.1 | Accounts Enable Guest Account Status | 0 | device_vendor_msft_policy_config_localpoliciessecurityoptions_accounts_enableguestaccountstatus |
| 49.6 | Interactive Logon Do Not Display Last Signed In | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_interactivelogon_donotdisplaylastsignedin |
| 49.8 | Interactive Logon Machine Inactivity Limit | 900 | device_vendor_msft_policy_config_localpoliciessecurityoptions_interactivelogon_machineinactivitylimit_v2 |
| 49.11 | Interactive Logon Smart Card Removal Behavior | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_interactivelogon_smartcardremovalbehavior |
| 49.12 | Microsoft Network Client Digitally Sign Communications Always | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_microsoftnetworkclient_digitallysigncommunicationsalways |
| 49.14 | Microsoft Network Server Digitally Sign Communications Always | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_microsoftnetworkserver_digitallysigncommunicationsalways |
| 49.17 | Network Access Restrict Anonymous Access To Named Pipes And Shares | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_networkaccess_restrictanonymousaccesstonamedpipesandshares |
| 49.21 | Network Security LAN Manager Authentication Level | 5 | device_vendor_msft_policy_config_localpoliciessecurityoptions_networksecurity_lanmanagerauthenticationlevel |
| 49.22 | Network Security Minimum Session Security For NTLMSSP Based Clients | 537395200 | device_vendor_msft_policy_config_localpoliciessecurityoptions_networksecurity_minimumsessionsecurityforntlmsspbasedclients |
| 49.23 | Network Security Minimum Session Security For NTLMSSP Based Servers | 537395200 | device_vendor_msft_policy_config_localpoliciessecurityoptions_networksecurity_minimumsessionsecurityforntlmsspbasedservers |
| 49.27 | User Account Control Detect Application Installations And Prompt For Elevation | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_useraccountcontrol_detectapplicationinstallationsandpromptforelevation |
| 49.28 | User Account Control Only Elevate UI Access Applications That Are Installed In Secure Locations | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_useraccountcontrol_onlyelevateuiaccessapplicationsthatareinstalledinsecurelocations |
| 49.29 | User Account Control Use Admin Approval Mode | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_useraccountcontrol_useadminapprovalmode |
| 49.25 | User Account Control Behavior Of The Elevation Prompt For Administrators | 2 | device_vendor_msft_policy_config_localpoliciessecurityoptions_useraccountcontrol_behavioroftheelevationpromptforadministrators |

## B.12 CIS W11 v5 - L1 - Organisation Settings (EDIT BEFORE IMPORT)

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - CIS items 49.3, 49.4, 49.9, 49.10. Replace the four CHANGE-ME values with your own before importing.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
|  | renameadministratoraccount | CHANGE-ME-LocalAdmin | device_vendor_msft_policy_config_localpoliciessecurityoptions_accounts_renameadministratoraccount |
|  | renameguestaccount | CHANGE-ME-NoGuest | device_vendor_msft_policy_config_localpoliciessecurityoptions_accounts_renameguestaccount |
|  | messagetitleforusersattemptingtologon | CHANGE-ME Authorised use only | device_vendor_msft_policy_config_localpoliciessecurityoptions_interactivelogon_messagetitleforusersattemptingtologon |
|  | messagetextforusersattemptingtologon | CHANGE-ME This computer system is the property of <Organisation>. It is for authorised use only. By using this system you consent to monitoring in line with company policy. | device_vendor_msft_policy_config_localpoliciessecurityoptions_interactivelogon_messagetextforusersattemptingtologon |

## B.13 CIS W11 v5 - L1 - Privacy and Experience

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - Privacy and Experience. CIS items: 1.1, 1.2, 33.1, 33.2, 33.4, 33.5, 55.1, 55.2, 55.4, 55.6, 55.7, 69.2, 69.4, 73.2, 73.3, 77.1.1, 77.1.2, 77.1.3, 77.1.4, 80.1, 81.3, 81.6, 94.1, 99.2, 102.1, 102.2, 105.1. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 1.1 | Allow Cortana Above Lock | 0 | device_vendor_msft_policy_config_abovelock_allowcortanaabovelock |
| 33.1 | Allow Cortana | 0 | device_vendor_msft_policy_config_experience_allowcortana |
| 33.4 | Disable Consumer Account State Content | 1 | device_vendor_msft_policy_config_experience_disableconsumeraccountstatecontent |
| 33.5 | Do Not Show Feedback Notifications | 1 | device_vendor_msft_policy_config_experience_donotshowfeedbacknotifications |
| 55.1 | Allow apps from the Microsoft app store to auto update | 1 | device_vendor_msft_policy_config_applicationmanagement_allowappstoreautoupdate |
| 55.2 | Allow Game DVR | 0 | device_vendor_msft_policy_config_applicationmanagement_allowgamedvr |
| 55.4 | Block Non Admin User Install | 1 | device_vendor_msft_policy_config_applicationmanagement_blocknonadminuserinstall |
| 69.2 | Allow Input Personalization | 0 | device_vendor_msft_policy_config_privacy_allowinputpersonalization |
| 73.2 | Allow Indexing Encrypted Stores Or Items | 0 | device_vendor_msft_policy_config_search_allowindexingencryptedstoresoritems |
| 73.3 | Allow Search To Use Location | 0 | device_vendor_msft_policy_config_search_allowsearchtouselocation |
| 77.1.1 | Notify Malicious | 1 | device_vendor_msft_policy_config_webthreatdefense_notifymalicious |
| 77.1.2 | Notify Password Reuse | 1 | device_vendor_msft_policy_config_webthreatdefense_notifypasswordreuse |
| 77.1.3 | Notify Unsafe App | 1 | device_vendor_msft_policy_config_webthreatdefense_notifyunsafeapp |
| 77.1.4 | Service Enabled | 1 | device_vendor_msft_policy_config_webthreatdefense_serviceenabled |
| 80.1 | Enable Sudo | 0 | device_vendor_msft_policy_config_sudo_enablesudo |
| 94.1 | Allow Auto Connect To Wi Fi Sense Hotspots | 0 | device_vendor_msft_policy_config_wifi_allowautoconnecttowifisensehotspots |
| 102.1 | Allow Clipboard Redirection | 0 | device_vendor_msft_policy_config_windowssandbox_allowclipboardredirection |
| 102.2 | Allow Networking | 0 | device_vendor_msft_policy_config_windowssandbox_allownetworking |
| 55.6 | MSI Allow User Control Over Install | 0 | device_vendor_msft_policy_config_applicationmanagement_msiallowusercontroloverinstall |
| 55.7 | MSI Always Install With Elevated Privileges | 0 | device_vendor_msft_policy_config_applicationmanagement_msialwaysinstallwithelevatedprivileges |
| 99.2 | Allow Windows Ink Workspace | 1 | device_vendor_msft_policy_config_windowsinkworkspace_allowwindowsinkworkspace |
| 105.1 | Require Pin For Pairing | 1 | device_vendor_msft_policy_config_wirelessdisplay_requirepinforpairing |
| 1.2 | Allow Toasts | 0 | device_vendor_msft_policy_config_abovelock_allowtoasts |
| 69.4 | Let Apps Activate With Voice Above Lock | 2 | device_vendor_msft_policy_config_privacy_letappsactivatewithvoiceabovelock |
| 81.3 | Allow Telemetry | 1 | device_vendor_msft_policy_config_system_allowtelemetry |
| 81.6 | Enable OneSettings Auditing | 1 | device_vendor_msft_policy_config_system_enableonesettingsauditing |
| 33.2 | Allow Spotlight Collection (User) | 0 | user_vendor_msft_policy_config_experience_allowspotlightcollection |

## B.14 CIS W11 v5 - L1 - SMB Client and Server

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - SMB Client and Server. CIS items: 45.1, 45.2, 45.3, 45.4, 45.5, 45.6, 45.7, 46.1, 46.2, 46.3, 46.4, 46.5, 46.6, 46.7. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 45.1 | Audit Client Does Not Support Encryption | 1 | device_vendor_msft_policy_config_lanmanserver_auditclientdoesnotsupportencryption |
| 45.2 | Audit Client Does Not Support Signing | 1 | device_vendor_msft_policy_config_lanmanserver_auditclientdoesnotsupportsigning |
| 45.3 | Audit Insecure Guest Logon | 1 | device_vendor_msft_policy_config_lanmanserver_auditinsecureguestlogon |
| 45.4 | Auth Rate Limiter Delay In Ms | 2000 | device_vendor_msft_policy_config_lanmanserver_authratelimiterdelayinms |
| 45.5 | Enable Auth Rate Limiter | 1 | device_vendor_msft_policy_config_lanmanserver_enableauthratelimiter |
| 45.6 | Enable Mailslots | 0 | device_vendor_msft_policy_config_lanmanserver_enablemailslots |
| 45.7 | Min Smb2 Dialect | 785 | device_vendor_msft_policy_config_lanmanserver_minsmb2dialect |
| 46.1 | Audit Insecure Guest Logon | 1 | device_vendor_msft_policy_config_lanmanworkstation_auditinsecureguestlogon |
| 46.2 | Audit Server Does Not Support Encryption | 1 | device_vendor_msft_policy_config_lanmanworkstation_auditserverdoesnotsupportencryption |
| 46.3 | Audit Server Does Not Support Signing | 1 | device_vendor_msft_policy_config_lanmanworkstation_auditserverdoesnotsupportsigning |
| 46.5 | Enable Mailslots | 0 | device_vendor_msft_policy_config_lanmanworkstation_enablemailslots |
| 46.6 | Min Smb2 Dialect | 785 | device_vendor_msft_policy_config_lanmanworkstation_minsmb2dialect |
| 46.7 | Require Encryption | 1 | device_vendor_msft_policy_config_lanmanworkstation_requireencryption |
| 46.4 | Enable Insecure Guest Logons | 0 | device_vendor_msft_policy_config_lanmanworkstation_enableinsecureguestlogons |

## B.15 CIS W11 v5 - L1 - System Services

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - System Services. CIS items: 82.37, 82.38, 82.39, 82.40. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 82.37 | Configure Xbox Accessory Management Service Startup Mode | 4 | device_vendor_msft_policy_config_systemservices_configurexboxaccessorymanagementservicestartupmode |
| 82.38 | Configure Xbox Live Auth Manager Service Startup Mode | 4 | device_vendor_msft_policy_config_systemservices_configurexboxliveauthmanagerservicestartupmode |
| 82.39 | Configure Xbox Live Game Save Service Startup Mode | 4 | device_vendor_msft_policy_config_systemservices_configurexboxlivegamesaveservicestartupmode |
| 82.40 | Configure Xbox Live Networking Service Startup Mode | 4 | device_vendor_msft_policy_config_systemservices_configurexboxlivenetworkingservicestartupmode |

## B.16 CIS W11 v5 - L1 - User Rights

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - User Rights. CIS items: 90.1, 90.2, 90.3, 90.4, 90.5, 90.6, 90.7, 90.8, 90.9, 90.10, 90.11, 90.12, 90.13, 90.14, 90.15, 90.16, 90.17, 90.18, 90.19, 90.20, 90.21, 90.22, 90.23, 90.25, 90.26, 90.27, 90.28, 90.29, 90.30, 90.31, 90.32, 90.33, 90.34, 90.35. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 90.1 | Access Credential Manager As Trusted Caller | (<![CDATA[]]>) | device_vendor_msft_policy_config_userrights_accesscredentialmanagerastrustedcaller |
| 90.2, 90.13 | Access From Network | *S-1-5-32-544; *S-1-5-32-555 | device_vendor_msft_policy_config_userrights_accessfromnetwork |
| 90.3 | Act As Part Of The Operating System | (<![CDATA[]]>) | device_vendor_msft_policy_config_userrights_actaspartoftheoperatingsystem |
| 90.4 | Allow Local Log On | *S-1-5-32-544; *S-1-5-32-545 | device_vendor_msft_policy_config_userrights_allowlocallogon |
| 90.5 | Backup Files And Directories | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_backupfilesanddirectories |
| 90.6 | Change System Time | *S-1-5-32-544; *S-1-5-19 | device_vendor_msft_policy_config_userrights_changesystemtime |
| 90.7 | Create Global Objects | *S-1-5-32-544; *S-1-5-19; *S-1-5-20; *S-1-5-6 | device_vendor_msft_policy_config_userrights_createglobalobjects |
| 90.8 | Create Page File | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_createpagefile |
| 90.9 | Create Permanent Shared Objects | (<![CDATA[]]>) | device_vendor_msft_policy_config_userrights_createpermanentsharedobjects |
| 90.10 | Create Symbolic Links | *S-1-5-32-544; *S-1-5-83-0 | device_vendor_msft_policy_config_userrights_createsymboliclinks |
| 90.11 | Create Token | (<![CDATA[]]>) | device_vendor_msft_policy_config_userrights_createtoken |
| 90.12 | Debug Programs | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_debugprograms |
| 90.14 | Deny Local Log On | *S-1-5-32-546 | device_vendor_msft_policy_config_userrights_denylocallogon |
| 90.18 | Enable Delegation | (<![CDATA[]]>) | device_vendor_msft_policy_config_userrights_enabledelegation |
| 90.19 | Generate Security Audits | *S-1-5-19; *S-1-5-20; *S-1-5-99-216390572-1995538116-3857911515-2404958512-2623887229 | device_vendor_msft_policy_config_userrights_generatesecurityaudits |
| 90.20 | Impersonate Client | *S-1-5-32-544; *S-1-5-19; *S-1-5-20; *S-1-5-6; *S-1-5-99-216390572-1995538116-3857911515-2404958512-2623887229 | device_vendor_msft_policy_config_userrights_impersonateclient |
| 90.21 | Increase Scheduling Priority | *S-1-5-32-544; *S-1-5-90-0 | device_vendor_msft_policy_config_userrights_increaseschedulingpriority |
| 90.22 | Load Unload Device Drivers | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_loadunloaddevicedrivers |
| 90.23 | Lock Memory | (<![CDATA[]]>) | device_vendor_msft_policy_config_userrights_lockmemory |
| 90.25 | Manage Auditing And Security Log | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_manageauditingandsecuritylog |
| 90.26 | Manage Volume | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_managevolume |
| 90.27 | Modify Firmware Environment | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_modifyfirmwareenvironment |
| 90.28 | Modify Object Label | (<![CDATA[]]>) | device_vendor_msft_policy_config_userrights_modifyobjectlabel |
| 90.29 | Profile Single Process | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_profilesingleprocess |
| 90.31 | Remote Shutdown | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_remoteshutdown |
| 90.33 | Restore Files And Directories | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_restorefilesanddirectories |
| 90.35 | Take Ownership | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_takeownership |
| 90.17 | Deny Remote Desktop Services Log On | *S-1-5-32-546; *S-1-5-113 | device_vendor_msft_policy_config_userrights_denyremotedesktopserviceslogon |
| 90.15 | Deny Log On As Batch Job | *S-1-5-32-546 | device_vendor_msft_policy_config_userrights_denylogonasbatchjob |
| 90.16 | Deny Log On As Service Job | *S-1-5-32-546 | device_vendor_msft_policy_config_userrights_denylogonasservice |
| 90.30 | Profile System Performance | *S-1-5-32-544; *S-1-5-80 | device_vendor_msft_policy_config_userrights_profilesystemperformance |
| 90.32 | Replace Process Level Token | *S-1-5-19; *S-1-5-20 | device_vendor_msft_policy_config_userrights_replaceprocessleveltoken |
| 90.34 | Shut Down The System | *S-1-5-32-544; *S-1-5-32-545 | device_vendor_msft_policy_config_userrights_shutdownthesystem |

## B.17 CIS W11 v5 - L1 - Windows Hello for Business

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - Windows Hello for Business. CIS items: 98.1, 98.2, 98.3, 98.4. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 98.2 | Facial Features Use Enhanced Anti Spoofing | true | device_vendor_msft_passportforwork_biometrics_facialfeaturesuseenhancedantispoofing |
| 98.3, 98.4 | Device-scoped settings | (group) | device_vendor_msft_passportforwork_{tenantid} |
|  | Minimum PIN Length | 6 | device_vendor_msft_passportforwork_{tenantid}_policies_pincomplexity_minimumpinlength |
|  | Require Security Device | true | device_vendor_msft_passportforwork_{tenantid}_policies_requiresecuritydevice |
| 98.1 | Enable ESS with Supported Peripherals | 1 | device_vendor_msft_passportforwork_biometrics_enableesswithsupportedperipherals |

## B.18 CIS W11 v5 - L1 - Windows Update, Delivery Optimisation and Config Refresh

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L1 - Windows Update, Delivery Optimisation and Config Refresh. CIS items: 15.1, 15.2, 22.1, 104.1, 104.2, 104.3, 104.4, 104.5. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 104.3 | Manage Preview Builds | 0 | device_vendor_msft_policy_config_update_managepreviewbuilds |
| 104.4 | Scheduled Install Day | 0 | device_vendor_msft_policy_config_update_scheduledinstallday |
| 104.5 | Block "Pause Updates" ability | 1 | device_vendor_msft_policy_config_update_setdisablepauseuxaccess |
| 22.1 | DO Download Mode | 1 | device_vendor_msft_policy_config_deliveryoptimization_dodownloadmode |
| 104.1 | Allow Auto Update | 2 | device_vendor_msft_policy_config_update_allowautoupdate |
| 104.2 | Defer Feature Updates Period In Days | 180 | device_vendor_msft_policy_config_update_deferfeatureupdatesperiodindays |
| 15.1, 15.2 | Provider ID | (group) | device_vendor_msft_dmclient_provider_{providerid} |
|  | Config refresh | true | device_vendor_msft_dmclient_provider_{providerid}_configrefresh_enabled |
|  | Refresh cadence | 90 | device_vendor_msft_dmclient_provider_{providerid}_configrefresh_cadence |

## B.19 CIS W11 v5 - L2 - Administrative Templates - System and Network

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L2 - Administrative Templates - System and Network. CIS items: 4.5.4, 4.5.6, 4.5.8, 4.5.10, 4.5.11, 4.6.8.1, 4.6.8.2, 4.6.17.1, 4.6.17.2, 4.10.20.1.1, 4.10.20.1.3, 4.10.20.1.4, 4.10.20.1.6, 4.10.20.1.7, 4.10.20.1.8, 4.10.20.1.9, 4.10.20.1.10, 4.10.20.1.11, 4.10.20.1.12, 4.10.20.1.13, 4.10.23.1, 4.10.25.1, 4.10.40.5.1. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 4.5.8 | MSS: (PerformRouterDiscovery) Allow IRDP to detect and configure Default Gateway addresses (could lead to DoS) | 0 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_performrouterdiscovery |
| 4.6.8.1 | Turn on Mapper I/O (LLTDIO) driver | 0 | device_vendor_msft_policy_config_admx_linklayertopologydiscovery_lltd_enablelltdio |
| 4.6.17.1 | Configuration of wireless settings using Windows Connect Now | 0 | device_vendor_msft_policy_config_admx_windowsconnectnow_wcn_enableregistrar |
| 4.10.20.1.4 | Turn off Internet Connection Wizard if URL connection is referring to Microsoft.com | 1 | device_vendor_msft_policy_config_admx_icm_nc_exitonisp |
| 4.10.20.1.7 | Turn off Registration if URL connection is referring to Microsoft.com | 1 | device_vendor_msft_policy_config_admx_icm_nc_noregistration |
| 4.10.20.1.8 | Turn off Search Companion content file updates | 1 | device_vendor_msft_policy_config_admx_icm_searchcompanion_disablefileupdates |
| 4.10.20.1.12 | Turn off Windows Customer Experience Improvement Program | 1 | device_vendor_msft_policy_config_admx_icm_ceipenable |
| 4.10.20.1.13 | Turn off Windows Error Reporting | 1 | device_vendor_msft_policy_config_admx_icm_pch_donotreport |
| 4.10.23.1 | Support device authentication using certificate | 1 | device_vendor_msft_policy_config_admx_kerberos_devicepkinitenabled |
|  | Device authentication behavior using certificate: | 0 | device_vendor_msft_policy_config_admx_kerberos_devicepkinitenabled_devicepkinitbehavior |
| 4.10.25.1 | Disallow copying of user input methods to the system account for sign-in | 1 | device_vendor_msft_policy_config_admx_globalization_blockuserinputmethodsforsignin |
| 4.10.40.5.1 | Microsoft Support Diagnostic Tool: Turn on MSDT interactive communication with support provider | 0 | device_vendor_msft_policy_config_admx_msdt_msdtsupportprovider |
| 4.5.4 | MSS: (DisableSavePassword) Prevent the dial-up passsword from being saved (recommended) | 1 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_disablesavepassword |
| 4.6.8.2 | Turn on Responder (RSPNDR) driver | 0 | device_vendor_msft_policy_config_admx_linklayertopologydiscovery_lltd_enablerspndr |
| 4.6.17.2 | Prohibit access of the Windows Connect Now wizards | 1 | device_vendor_msft_policy_config_admx_windowsconnectnow_wcn_disablewcnui_2 |
| 4.10.20.1.1 | Turn off access to the Store | 1 | device_vendor_msft_policy_config_admx_icm_shellnousestoreopenwith_2 |
| 4.10.20.1.3 | Turn off Help Experience Improvement Program (User) | 1 | user_vendor_msft_policy_config_admx_helpandsupport_hpimplicitfeedback |
| 4.10.20.1.6 | Turn off printing over HTTP | 1 | device_vendor_msft_policy_config_connectivity_diableprintingoverhttp |
| 4.10.20.1.9 | Turn off the "Order Prints" picture task | 1 | device_vendor_msft_policy_config_admx_icm_shellremoveorderprints_2 |
| 4.10.20.1.10 | Turn off the "Publish to Web" task for files and folders | 1 | device_vendor_msft_policy_config_admx_icm_shellremovepublishtoweb_2 |
| 4.10.20.1.11 | Turn off the Windows Messenger Customer Experience Improvement Program | 1 | device_vendor_msft_policy_config_admx_icm_winmsg_noinstrumentation_2 |
| 4.5.6 | MSS: (KeepAliveTime) How often keep-alive packets are sent in milliseconds | 1 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_keepalivetime |
|  | KeepAliveTime | 300000 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_keepalivetime_keepalivetime |
| 4.5.10 | MSS: (TcpMaxDataRetransmissions IPv6) How many times unacknowledged data is retransmitted (3 recommended, 5 is default) | 1 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_tcpmaxdataretransmissionsipv6 |
|  | TcpMaxDataRetransmissions | 3 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_tcpmaxdataretransmissionsipv6_tcpmaxdataretransmissions |
| 4.5.11 | MSS: (TcpMaxDataRetransmissions) How many times unacknowledged data is retransmitted (3 recommended, 5 is default) | 1 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_tcpmaxdataretransmissions |
|  | TcpMaxDataRetransmissions | 3 | device_vendor_msft_policy_config_admx_mss-legacy_pol_mss_tcpmaxdataretransmissions_tcpmaxdataretransmissions |

## B.20 CIS W11 v5 - L2 - Administrative Templates - Windows Components

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L2 - Administrative Templates - Windows Components. CIS items: 4.11.3.2, 4.11.34.1, 4.11.35.4.2.1, 4.11.35.4.3.1, 4.11.35.4.3.3, 4.11.35.4.3.4, 4.11.35.4.3.5, 4.11.35.4.10.1, 4.11.35.4.10.2, 4.11.41.2, 4.11.48.1, 4.11.51.2.1, 4.11.53.1, 4.11.53.2, 4.11.54.2.2, 4.11.55.1. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 4.11.3.2 | Block launching Universal Windows apps with Windows Runtime API access from hosted content. | 1 | device_vendor_msft_policy_config_admx_appxruntime_appxruntimeblockhostedappaccesswinrt |
| 4.11.34.1 | Turn off Push To Install service | 1 | device_vendor_msft_policy_config_admx_pushtoinstall_disablepushtoinstall |
| 4.11.35.4.2.1 | Allow users to connect remotely by using Remote Desktop Services | 0 | device_vendor_msft_policy_config_remotedesktopservices_allowuserstoconnectremotely |
| 4.11.35.4.3.1 | Do not allow COM port redirection | 1 | device_vendor_msft_policy_config_admx_terminalserver_ts_client_com |
| 4.11.35.4.3.3 | Do not allow LPT port redirection | 1 | device_vendor_msft_policy_config_admx_terminalserver_ts_client_lpt |
| 4.11.35.4.3.4 | Do not allow supported Plug and Play device redirection | 1 | device_vendor_msft_policy_config_admx_terminalserver_ts_client_pnp |
| 4.11.48.1 | Prevent Internet Explorer security prompt for Windows Installer scripts | 0 | device_vendor_msft_policy_config_admx_msi_safeforscripting |
| 4.11.54.2.2 | Allow remote server management through WinRM | 0 | device_vendor_msft_policy_config_remotemanagement_allowremoteservermanagement |
| 4.11.55.1 | Allow Remote Shell Access | 0 | device_vendor_msft_policy_config_remoteshell_allowremoteshellaccess |
| 4.11.41.2 | Turn off the Store application | 1 | device_vendor_msft_policy_config_admx_windowsstore_removewindowsstore_2 |
| 4.11.51.2.1 | Prevent Codec Download (User) | 1 | user_vendor_msft_policy_config_admx_windowsmediaplayer_policycodecupdate |
| 4.11.35.4.10.2 | Set time limit for disconnected sessions | 1 | device_vendor_msft_policy_config_admx_terminalserver_ts_sessions_disconnected_timeout_2 |
|  | End a disconnected session | 60000 | device_vendor_msft_policy_config_admx_terminalserver_ts_sessions_disconnected_timeout_2_ts_sessions_enddisconnected |
| 4.11.35.4.10.1 | Set time limit for active but idle Remote Desktop Services sessions | 1 | device_vendor_msft_policy_config_admx_terminalserver_ts_sessions_idle_limit_2 |
|  | Idle session limit: | 900000 | device_vendor_msft_policy_config_admx_terminalserver_ts_sessions_idle_limit_2_ts_sessions_idlelimittext |
| 4.11.53.1 | Turn on PowerShell Script Block Logging | 1 | device_vendor_msft_policy_config_windowspowershell_turnonpowershellscriptblocklogging |
|  | Log script block invocation start / stop events: | 0 | device_vendor_msft_policy_config_windowspowershell_turnonpowershellscriptblocklogging_enablescriptblockinvocationlogging |
| 4.11.53.2 | Turn on PowerShell Transcription | 1 | device_vendor_msft_policy_config_admx_powershellexecutionpolicy_enabletranscripting |
|  | Transcript output directory |  | device_vendor_msft_policy_config_admx_powershellexecutionpolicy_enabletranscripting_outputdirectory |
|  | Include invocation headers: | 1 | device_vendor_msft_policy_config_admx_powershellexecutionpolicy_enabletranscripting_enableinvocationheader |
| 4.11.35.4.3.5 | Restrict clipboard transfer from server to client | 1 | device_vendor_msft_policy_config_remotedesktopservices_limitservertoclientclipboardredirection |
|  | Restrict clipboard transfer from server to client | 0 | device_vendor_msft_policy_config_remotedesktopservices_limitservertoclientclipboardredirection_ts_sc_clipboard_restriction_text |

## B.21 CIS W11 v5 - L2 - Local Policies - Security Options

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L2 - Local Policies - Security Options. CIS items: 49.5, 49.7. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 49.5 | Devices Prevent Users From Installing Printer Drivers When Connecting To Shared Printers | 1 | device_vendor_msft_policy_config_localpoliciessecurityoptions_devices_preventusersfrominstallingprinterdriverswhenconnectingtosharedprinters |
| 49.7 | Interactive Logon Do Not Require CTRLALTDEL | 0 | device_vendor_msft_policy_config_localpoliciessecurityoptions_interactivelogon_donotrequirectrlaltdel |

## B.22 CIS W11 v5 - L2 - Privacy and Experience

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L2 - Privacy and Experience. CIS items: 12.1, 33.3, 47.1, 54.1, 55.3, 55.5, 68.1, 69.1, 69.3, 69.5, 73.1, 73.4, 75.1, 81.1, 81.2, 81.4, 81.5, 81.7, 81.8, 95.1, 99.1. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 68.1 | Require Ipps Policy | 1 | device_vendor_msft_policy_config_printers_requireippspolicy |
| 81.7 | Limit Diagnostic Log Collection | 1 | device_vendor_msft_policy_config_system_limitdiagnosticlogcollection |
| 81.8 | Limit Dump Collection | 1 | device_vendor_msft_policy_config_system_limitdumpcollection |
| 12.1 | Allow Camera | 0 | device_vendor_msft_policy_config_camera_allowcamera |
| 47.1 | Disallow KMS Client Online AVS Validation | 1 | device_vendor_msft_policy_config_licensing_disallowkmsclientonlineavsvalidation |
| 54.1 | Allow Message Sync | 0 | device_vendor_msft_policy_config_messaging_allowmessagesync |
| 55.3 | Allow Shared User App Data | 0 | device_vendor_msft_policy_config_applicationmanagement_allowshareduserappdata |
| 55.5 | Disable Store Originated Apps | 1 | device_vendor_msft_policy_config_applicationmanagement_disablestoreoriginatedapps |
| 69.1 | Allow Cross Device Clipboard | 0 | device_vendor_msft_policy_config_privacy_allowcrossdeviceclipboard |
| 69.3 | Disable Advertising ID | 1 | device_vendor_msft_policy_config_privacy_disableadvertisingid |
| 69.5 | Upload User Activities | 0 | device_vendor_msft_policy_config_privacy_uploaduseractivities |
| 73.1 | Allow Cloud Search | 0 | device_vendor_msft_policy_config_search_allowcloudsearch |
| 73.4 | Allow Search Highlights | 0 | device_vendor_msft_policy_config_search_allowsearchhighlights |
| 75.1 | Allow Online Tips | 0 | device_vendor_msft_policy_config_settings_allowonlinetips |
| 81.4 | Disable Enterprise Auth Proxy | 1 | device_vendor_msft_policy_config_system_disableenterpriseauthproxy |
| 81.5 | Disable One Drive File Sync | 1 | device_vendor_msft_policy_config_system_disableonedrivefilesync |
| 95.1 | Allow widgets | 0 | device_vendor_msft_policy_config_newsandinterests_allownewsandinterests |
| 99.1 | Allow Suggested Apps In Windows Ink Workspace | 0 | device_vendor_msft_policy_config_windowsinkworkspace_allowsuggestedappsinwindowsinkworkspace |
| 33.3 | Allow Windows Spotlight (User) | 0 | user_vendor_msft_policy_config_experience_allowwindowsspotlight |
| 81.1 | Allow Font Providers | 0 | device_vendor_msft_policy_config_system_allowfontproviders |
| 81.2 | Allow Location | 0 | device_vendor_msft_policy_config_system_allowlocation |

## B.23 CIS W11 v5 - L2 - User Rights

CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - L2 - User Rights. CIS items: 90.24. Test before assigning.

| CIS ID | Setting | Value | Setting definition ID |
| --- | --- | --- | --- |
| 90.24 | Log On As Batch Job | *S-1-5-32-544 | device_vendor_msft_policy_config_userrights_logonasbatchjob |

# Appendix C – Compliance Policy

| Property | Value |
| --- | --- |
| bitLockerEnabled | true |
| secureBootEnabled | true |
| codeIntegrityEnabled | true |
| activeFirewallRequired | true |
| tpmRequired | true |
| antivirusRequired | true |
| antiSpywareRequired | true |

Action for non-compliance: mark device non-compliant immediately (adjust the grace period in the portal if required).

# Appendix D – Detect-CIS-Services.ps1

Intune Remediation – detection script (CIS section 82). (64 lines)

# CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - section 82 (System Services)

# Intune Remediation. Upload as a pair: Detect-CIS-Services.ps1 (detection) + Remediate-CIS-Services.ps1 (remediation).

# Settings: Run as SYSTEM = Yes (default), 64-bit PowerShell = Yes, signature check = No. Schedule: daily.

# Level 1 = 16 services. Level 2 = 20 more services, OFF by default

# because they include Print Spooler, Remote Desktop, Server (file sharing), WinRM, Bluetooth and Windows Error Reporting.

# To add Level 2: set $IncludeLevel2 = $true in BOTH scripts.

$IncludeLevel2 = $false

$Level1 = @(

@{ Cis = '82.3'; Name = 'Browser'; Display = 'Computer Browser (Browser)' },

@{ Cis = '82.7'; Name = 'IISADMIN'; Display = 'IIS Admin Service (IISADMIN)' },

@{ Cis = '82.8'; Name = 'irmon'; Display = 'Infrared monitor service (irmon)' },

@{ Cis = '82.10'; Name = 'LxssManager'; Display = 'LxssManager (LxssManager)' },

@{ Cis = '82.11'; Name = 'FTPSVC'; Display = 'Microsoft FTP Service (FTPSVC)' },

@{ Cis = '82.13'; Name = 'sshd'; Display = 'OpenSSH SSH Server (sshd)' },

@{ Cis = '82.20'; Name = 'RpcLocator'; Display = 'Remote Procedure Call (RPC) Locator (RpcLocator)' },

@{ Cis = '82.22'; Name = 'RemoteAccess'; Display = 'Routing and Remote Access (RemoteAccess)' },

@{ Cis = '82.24'; Name = 'simptcp'; Display = 'Simple TCP/IP Services (simptcp)' },

@{ Cis = '82.26'; Name = 'sacsvr'; Display = 'Special Administration Console Helper (sacsvr)' },

@{ Cis = '82.27'; Name = 'SSDPSRV'; Display = 'SSDP Discovery (SSDPSRV)' },

@{ Cis = '82.28'; Name = 'upnphost'; Display = 'UPnP Device Host (upnphost)' },

@{ Cis = '82.29'; Name = 'WMSvc'; Display = 'Web Management Service (WMSvc)' },

@{ Cis = '82.32'; Name = 'WMPNetworkSvc'; Display = 'Windows Media Player Network Sharing Service (WMPNetworkSvc)' },

@{ Cis = '82.33'; Name = 'icssvc'; Display = 'Windows Mobile Hotspot Service (icssvc)' },

@{ Cis = '82.36'; Name = 'W3SVC'; Display = 'World Wide Web Publishing Service (W3SVC)' }

)

$Level2 = @(

@{ Cis = '82.1'; Name = 'BTAGService'; Display = 'Bluetooth Audio Gateway Service (BTAGService)' },

@{ Cis = '82.2'; Name = 'bthserv'; Display = 'Bluetooth Support Service (bthserv)' },

@{ Cis = '82.4'; Name = 'MapsBroker'; Display = 'Downloaded Maps Manager (MapsBroker)' },

@{ Cis = '82.5'; Name = 'GameInputSvc'; Display = 'GameInput Service (GameInputSvc)' },

@{ Cis = '82.6'; Name = 'lfsvc'; Display = 'Geolocation Service (lfsvc)' },

@{ Cis = '82.9'; Name = 'lltdsvc'; Display = 'Link-Layer Topology Discovery Mapper (lltdsvc)' },

@{ Cis = '82.12'; Name = 'MSiSCSI'; Display = 'Microsoft iSCSI Initiator Service (MSiSCSI)' },

@{ Cis = '82.14'; Name = 'Spooler'; Display = 'Print Spooler (Spooler)' },

@{ Cis = '82.15'; Name = 'wercplsupport'; Display = 'Problem Reports and Solutions Control Panel Support (wercplsupport)' },

@{ Cis = '82.16'; Name = 'RasAuto'; Display = 'Remote Access Auto Connection Manager (RasAuto)' },

@{ Cis = '82.17'; Name = 'SessionEnv'; Display = 'Remote Desktop Configuration (SessionEnv)' },

@{ Cis = '82.18'; Name = 'TermService'; Display = 'Remote Desktop Services (TermService)' },

@{ Cis = '82.19'; Name = 'UmRdpService'; Display = 'Remote Desktop Services UserMode Port Redirector (UmRdpService)' },

@{ Cis = '82.21'; Name = 'RemoteRegistry'; Display = 'Remote Registry (RemoteRegistry)' },

@{ Cis = '82.23'; Name = 'LanmanServer'; Display = 'Server (LanmanServer)' },

@{ Cis = '82.25'; Name = 'SNMP'; Display = 'SNMP Service (SNMP)' },

@{ Cis = '82.30'; Name = 'WerSvc'; Display = 'Windows Error Reporting Service (WerSvc)' },

@{ Cis = '82.31'; Name = 'Wecsvc'; Display = 'Windows Event Collector (Wecsvc)' },

@{ Cis = '82.34'; Name = 'PushToInstall'; Display = 'Windows PushToInstall Service (PushToInstall)' },

@{ Cis = '82.35'; Name = 'WinRM'; Display = 'Windows Remote Management (WS-Management) (WinRM)' }

)

$Services = if ($IncludeLevel2) { $Level1 + $Level2 } else { $Level1 }

$problems = @()

foreach ($s in $Services) {

$svc = Get-Service -Name $s.Name -ErrorAction SilentlyContinue

if ($null -eq $svc) { continue }                       # "Not Installed" is compliant

if ($svc.StartType -ne 'Disabled') { $problems += "$($s.Cis) $($s.Name) start type is $($svc.StartType)" }

}

if ($problems.Count -gt 0) {

Write-Output ("Not compliant: " + ($problems -join '; '))

exit 1

}

Write-Output "Compliant: all CIS services are Disabled or not installed"

exit 0

# Appendix E – Remediate-CIS-Services.ps1

Intune Remediation – remediation script (CIS section 82). (72 lines)

# CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 - section 82 (System Services)

# Intune Remediation. Upload as a pair: Detect-CIS-Services.ps1 (detection) + Remediate-CIS-Services.ps1 (remediation).

# Settings: Run as SYSTEM = Yes (default), 64-bit PowerShell = Yes, signature check = No. Schedule: daily.

# Level 1 = 16 services. Level 2 = 20 more services, OFF by default

# because they include Print Spooler, Remote Desktop, Server (file sharing), WinRM, Bluetooth and Windows Error Reporting.

# To add Level 2: set $IncludeLevel2 = $true in BOTH scripts.

$IncludeLevel2 = $false

$Level1 = @(

@{ Cis = '82.3'; Name = 'Browser'; Display = 'Computer Browser (Browser)' },

@{ Cis = '82.7'; Name = 'IISADMIN'; Display = 'IIS Admin Service (IISADMIN)' },

@{ Cis = '82.8'; Name = 'irmon'; Display = 'Infrared monitor service (irmon)' },

@{ Cis = '82.10'; Name = 'LxssManager'; Display = 'LxssManager (LxssManager)' },

@{ Cis = '82.11'; Name = 'FTPSVC'; Display = 'Microsoft FTP Service (FTPSVC)' },

@{ Cis = '82.13'; Name = 'sshd'; Display = 'OpenSSH SSH Server (sshd)' },

@{ Cis = '82.20'; Name = 'RpcLocator'; Display = 'Remote Procedure Call (RPC) Locator (RpcLocator)' },

@{ Cis = '82.22'; Name = 'RemoteAccess'; Display = 'Routing and Remote Access (RemoteAccess)' },

@{ Cis = '82.24'; Name = 'simptcp'; Display = 'Simple TCP/IP Services (simptcp)' },

@{ Cis = '82.26'; Name = 'sacsvr'; Display = 'Special Administration Console Helper (sacsvr)' },

@{ Cis = '82.27'; Name = 'SSDPSRV'; Display = 'SSDP Discovery (SSDPSRV)' },

@{ Cis = '82.28'; Name = 'upnphost'; Display = 'UPnP Device Host (upnphost)' },

@{ Cis = '82.29'; Name = 'WMSvc'; Display = 'Web Management Service (WMSvc)' },

@{ Cis = '82.32'; Name = 'WMPNetworkSvc'; Display = 'Windows Media Player Network Sharing Service (WMPNetworkSvc)' },

@{ Cis = '82.33'; Name = 'icssvc'; Display = 'Windows Mobile Hotspot Service (icssvc)' },

@{ Cis = '82.36'; Name = 'W3SVC'; Display = 'World Wide Web Publishing Service (W3SVC)' }

)

$Level2 = @(

@{ Cis = '82.1'; Name = 'BTAGService'; Display = 'Bluetooth Audio Gateway Service (BTAGService)' },

@{ Cis = '82.2'; Name = 'bthserv'; Display = 'Bluetooth Support Service (bthserv)' },

@{ Cis = '82.4'; Name = 'MapsBroker'; Display = 'Downloaded Maps Manager (MapsBroker)' },

@{ Cis = '82.5'; Name = 'GameInputSvc'; Display = 'GameInput Service (GameInputSvc)' },

@{ Cis = '82.6'; Name = 'lfsvc'; Display = 'Geolocation Service (lfsvc)' },

@{ Cis = '82.9'; Name = 'lltdsvc'; Display = 'Link-Layer Topology Discovery Mapper (lltdsvc)' },

@{ Cis = '82.12'; Name = 'MSiSCSI'; Display = 'Microsoft iSCSI Initiator Service (MSiSCSI)' },

@{ Cis = '82.14'; Name = 'Spooler'; Display = 'Print Spooler (Spooler)' },

@{ Cis = '82.15'; Name = 'wercplsupport'; Display = 'Problem Reports and Solutions Control Panel Support (wercplsupport)' },

@{ Cis = '82.16'; Name = 'RasAuto'; Display = 'Remote Access Auto Connection Manager (RasAuto)' },

@{ Cis = '82.17'; Name = 'SessionEnv'; Display = 'Remote Desktop Configuration (SessionEnv)' },

@{ Cis = '82.18'; Name = 'TermService'; Display = 'Remote Desktop Services (TermService)' },

@{ Cis = '82.19'; Name = 'UmRdpService'; Display = 'Remote Desktop Services UserMode Port Redirector (UmRdpService)' },

@{ Cis = '82.21'; Name = 'RemoteRegistry'; Display = 'Remote Registry (RemoteRegistry)' },

@{ Cis = '82.23'; Name = 'LanmanServer'; Display = 'Server (LanmanServer)' },

@{ Cis = '82.25'; Name = 'SNMP'; Display = 'SNMP Service (SNMP)' },

@{ Cis = '82.30'; Name = 'WerSvc'; Display = 'Windows Error Reporting Service (WerSvc)' },

@{ Cis = '82.31'; Name = 'Wecsvc'; Display = 'Windows Event Collector (Wecsvc)' },

@{ Cis = '82.34'; Name = 'PushToInstall'; Display = 'Windows PushToInstall Service (PushToInstall)' },

@{ Cis = '82.35'; Name = 'WinRM'; Display = 'Windows Remote Management (WS-Management) (WinRM)' }

)

$Services = if ($IncludeLevel2) { $Level1 + $Level2 } else { $Level1 }

$changed = @(); $failed = @()

foreach ($s in $Services) {

$svc = Get-Service -Name $s.Name -ErrorAction SilentlyContinue

if ($null -eq $svc -or $svc.StartType -eq 'Disabled') { continue }

try {

if ($svc.Status -eq 'Running') { Stop-Service -Name $s.Name -Force -ErrorAction Stop }

Set-Service -Name $s.Name -StartupType Disabled -ErrorAction Stop

$changed += "$($s.Cis) $($s.Name)"

}

catch {

# Some services (e.g. protected ones) reject Set-Service; fall back to the registry start value

try {

Set-ItemProperty -Path "HKLM:\SYSTEM\CurrentControlSet\Services\$($s.Name)" -Name Start -Value 4 -Type DWord -ErrorAction Stop

$changed += "$($s.Cis) $($s.Name) (registry)"

}

catch { $failed += "$($s.Cis) $($s.Name): $($_.Exception.Message)" }

}

}

Write-Output ("Disabled: " + ($(if ($changed) { $changed -join '; ' } else { 'none' })) + $(if ($failed) { " | Failed: " + ($failed -join '; ') } else { '' }))

if ($failed.Count -gt 0) { exit 1 } else { exit 0 }

# Appendix F – Import-CISPolicies.ps1

Imports the policy package into Microsoft Intune through Microsoft Graph. (109 lines)

<#

.SYNOPSIS

Imports the CIS Windows 11 (v5.0.0) and Defender Antivirus (v1.0.0) Intune policies in this folder.

.DESCRIPTION

- SettingsCatalog\*.json   -> Devices > Configuration (Settings Catalog)

- CompliancePolicies\*.json -> Devices > Compliance

- Remediation\*.ps1        -> Devices > Scripts and remediations > Remediations

Nothing is assigned. Policies whose name already exists are skipped (never overwritten).

The "Organisation Settings (EDIT BEFORE IMPORT)" policy is skipped while it still contains CHANGE-ME values.

.PARAMETER TenantId

Your Microsoft Entra tenant ID.

.PARAMETER WhatIf

Show what would be imported without creating anything.

.EXAMPLE

.\Import-CISPolicies.ps1 -TenantId 00000000-0000-0000-0000-000000000000 -WhatIf

.\Import-CISPolicies.ps1 -TenantId 00000000-0000-0000-0000-000000000000

#>

[CmdletBinding()]

param(

[Parameter(Mandatory)][string]$TenantId,

[switch]$WhatIf,

[switch]$SkipLevel2,

[switch]$SkipBitLocker

)

$ErrorActionPreference = 'Stop'

$root = $PSScriptRoot

if (-not (Get-Module -ListAvailable -Name Microsoft.Graph.Authentication)) {

Write-Host "Installing Microsoft.Graph.Authentication for the current user..." -ForegroundColor Yellow

Install-Module Microsoft.Graph.Authentication -Scope CurrentUser -Force

}

Import-Module Microsoft.Graph.Authentication

Connect-MgGraph -TenantId $TenantId -NoWelcome -Scopes 'DeviceManagementConfiguration.ReadWrite.All', 'DeviceManagementScripts.ReadWrite.All'

function Get-AllNames([string]$Uri, [string]$Property) {

$names = @{}

$next = $Uri

while ($next) {

$r = Invoke-MgGraphRequest -Method GET -Uri $next

foreach ($v in $r.value) { $names[$v.$Property] = $true }

$next = $r.'@odata.nextLink'

}

return $names

}

$base = 'https://graph.microsoft.com/beta/deviceManagement'

$existingSC = Get-AllNames "$base/configurationPolicies?`$select=name" 'name'

$existingCP = Get-AllNames "$base/deviceCompliancePolicies?`$select=displayName" 'displayName'

$existingRS = Get-AllNames "$base/deviceHealthScripts?`$select=displayName" 'displayName'

$results = @()

# ---------------- Settings Catalog

foreach ($f in Get-ChildItem (Join-Path $root 'SettingsCatalog') -Filter *.json | Sort-Object Name) {

$raw = Get-Content $f.FullName -Raw

$obj = $raw | ConvertFrom-Json

if ($SkipLevel2 -and $obj.name -match ' - L2 - ') { $results += [pscustomobject]@{Policy=$obj.name; Result='Skipped (-SkipLevel2)'}; continue }

if ($SkipBitLocker -and $obj.name -match ' - BL - ') { $results += [pscustomobject]@{Policy=$obj.name; Result='Skipped (-SkipBitLocker)'}; continue }

if ($raw -match 'CHANGE-ME') { $results += [pscustomobject]@{Policy=$obj.name; Result='Skipped - edit the CHANGE-ME values first'}; continue }

if ($existingSC.ContainsKey($obj.name)) { $results += [pscustomobject]@{Policy=$obj.name; Result='Skipped - already exists'}; continue }

if ($WhatIf) { $results += [pscustomobject]@{Policy=$obj.name; Result='Would import'}; continue }

try {

Invoke-MgGraphRequest -Method POST -Uri "$base/configurationPolicies" -Body $raw -ContentType 'application/json' | Out-Null

$results += [pscustomobject]@{Policy=$obj.name; Result='Imported'}

}

catch { $results += [pscustomobject]@{Policy=$obj.name; Result="FAILED: $($_.ErrorDetails.Message)"} }

}

# ---------------- Compliance

foreach ($f in Get-ChildItem (Join-Path $root 'CompliancePolicies') -Filter *.json) {

$raw = Get-Content $f.FullName -Raw

$obj = $raw | ConvertFrom-Json

if ($existingCP.ContainsKey($obj.displayName)) { $results += [pscustomobject]@{Policy=$obj.displayName; Result='Skipped - already exists'}; continue }

if ($WhatIf) { $results += [pscustomobject]@{Policy=$obj.displayName; Result='Would import'}; continue }

try {

Invoke-MgGraphRequest -Method POST -Uri "$base/deviceCompliancePolicies" -Body $raw -ContentType 'application/json' | Out-Null

$results += [pscustomobject]@{Policy=$obj.displayName; Result='Imported'}

}

catch { $results += [pscustomobject]@{Policy=$obj.displayName; Result="FAILED: $($_.ErrorDetails.Message)"} }

}

# ---------------- Remediation (services)

$rName = 'CIS W11 v5 - System Services (section 82)'

if ($existingRS.ContainsKey($rName)) { $results += [pscustomobject]@{Policy=$rName; Result='Skipped - already exists'} }

elseif ($WhatIf) { $results += [pscustomobject]@{Policy=$rName; Result='Would import'} }

else {

$det = [Convert]::ToBase64String([IO.File]::ReadAllBytes((Join-Path $root 'Remediation\Detect-CIS-Services.ps1')))

$rem = [Convert]::ToBase64String([IO.File]::ReadAllBytes((Join-Path $root 'Remediation\Remediate-CIS-Services.ps1')))

$body = @{

displayName = $rName; description = 'CIS Microsoft Intune for Windows 11 Benchmark v5.0.0 section 82: disables the listed services (Level 1 by default).'

publisher = 'IT Security'; runAsAccount = 'system'; runAs32Bit = $false; enforceSignatureCheck = $false

detectionScriptContent = $det; remediationScriptContent = $rem; roleScopeTagIds = @('0')

} | ConvertTo-Json

try {

Invoke-MgGraphRequest -Method POST -Uri "$base/deviceHealthScripts" -Body $body -ContentType 'application/json' | Out-Null

$results += [pscustomobject]@{Policy=$rName; Result='Imported (assign it with a daily schedule)'}

}

catch { $results += [pscustomobject]@{Policy=$rName; Result="FAILED: $($_.ErrorDetails.Message)"} }

}

$results | Format-Table -AutoSize -Wrap

Write-Host "`nNothing has been assigned. Assign to a pilot group first." -ForegroundColor Cyan

Disconnect-MgGraph | Out-Null